HR Change + Orchestration

Build Blueprint

One SharePoint list · Excel reference tables · Approvals · Slack visibility

| Owner | CJ |
| --- | --- |
| Primary executor | Johanna |
| Reference | Project 10k: People Team Owned Automations — Steps 5, 5b, 6 |
| Version | 2.0 — replaces the Slack List design and the five-list v1 build |
| Status | Ready to start Sprint 0 |

# 1. How to use this blueprint

This is the build, in order. Each sprint has a goal, steps and a gate. Do the steps, run the tests, pass the gate, then move on. Every step has an ID (S1-03) that matches a row in the tracker workbook, where you set its status.

| File | What it is | Where it goes |
| --- | --- | --- |
| HR Change Blueprint.docx | This document — the step-by-step build | Wherever you read it |
| HR Change Build Blueprint.xlsx | Tracker: roadmap with dates, every step with a status, gates, test pack, decisions | Your working files |
| HR Change Reference.xlsx | The reference tables the flows read: Settings, Change Types, Checklists, Approvers (+ list field reference) | People Ops site → Documents → HR Change |
| HR-Change-Requests.csv | Creates the one SharePoint list | Upload once in Sprint 0 |

### Conventions in every flow step

Rename every action to the name shown in bold. Expressions refer to actions by name with spaces replaced by _ (an action named 'Request ID' is outputs('Request_ID')).

(fx) means: click in the field → fx (Insert expression) → paste → Add. Don't paste a leading @.

Text containing @{ … }: type the plain text, and insert each @{ … } part with fx at that spot.

SharePoint 'Update item' asks for required columns: pick the same field from the trigger (it writes back what's already there).

Test loop: Save → Test → Manually → create or edit the item → open the run. SharePoint triggers check about once a minute.

Build every action inside the 'Try' scope; the 'Catch' scope below it alerts you if anything fails (Appendix C).

# 2. What we're building

The project plan, rebuilt on Microsoft 365: the HR Change Slack List becomes ONE SharePoint list; the master templates, SLAs and approval matrix become tables in one Excel workbook; Power Automate does the orchestration; Slack stays where people see what's happening.

| Layer | Plan (Slack design) | This build |
| --- | --- | --- |
| Front door | Slack Workflow Builder form | List New form, pinned in #lane-people-talent (D3) |
| System of record | HR Change Slack List | SharePoint list 'HR Change Requests' — the only list |
| Templates / SOP | Master template items on the list | Checklists table in the reference workbook |
| Checklist delivery | Message in the item thread | Item comment (thread) + editable Checklist field with progress % |
| Approvals | Text steps / Slack DMs | Power Automate Approvals, sequential, from the approval chain table |
| Notifications | Workflow Builder messages | Slack connector posts + one daily digest |

## The seven flows

| Flow | Plan reference | Trigger | What it does | Sprint |
| --- | --- | --- | --- | --- |
| 1 Intake Notification | Flow 1 | Item created | Request ID + title, SLA due date, pay period/cutoff flag (I), default assignee, 📥 comment, People Ops ping, confirmation email | S1 |
| 2 Checklist Router | Flow 2 (10 paths + Other) | Item created | Reads this type's steps from Excel, writes the Checklist field, posts the checklist comment; Other → 'needs manual scoping' | S1 |
| 3 Payroll Notification | Flow 3 (Template I only) | Item modified → I resolved | One-way FYI to the Payroll room; stamps Payroll Notified On | S2 |
| 4 Completion Auto-Comment | Completion auto-comment | Item modified → 3-Resolved | Stamps Completion Date, ticks 'resolution' steps, ✅ comment, close-the-loop email, optional People Ops summary | S1 |
| 5 Approval Routing | Approval matrix (B, C, F, I) | Item created | Sequential approvals from the chain; history + comments; unlocks 🔒 steps or closes as Rejected | S2–S3 |
| 6 Checklist Progress | Phase 2 progress bar | Item modified | Checklist % and Next Action from the [ ]/[x] ticks; 'ready to resolve' ping | S3 |
| 7 Daily Digest + Cutoff Reminder | Nice-to-add + Phase 3 dashboard | Daily 8:00 | SLA / next-action / exceptions digest; extra-shift reminder before each payroll cutoff | S4 |

Why separate flows: as the plan says for Flow 2, a failure in one shouldn't take down another — and each one is small enough to build and test in a sitting.

# 3. Design decisions

Three need confirmation before Sprint 0 ends (Status = Confirm).

| ID | Topic | Decision | Status |
| --- | --- | --- | --- |
| D1 | System of record | Replace the HR Change Slack List with ONE SharePoint list: HR Change Requests. | Decided |
| D2 | Reference data | SLAs, approval chains, checklists, approvers and settings live as tables in one Excel workbook (HR Change Reference.xlsx) that the flows read. | Decided |
| D3 | Front door | The list's New form is the front door, pinned in #lane-people-talent. Microsoft Forms is reserved for the Phase 3 manager self-service form. | Confirm (CJ) |
| D4 | Checklist / subtasks | The checklist is posted to the item's comment thread (the work log) AND written to an editable Checklist field. HR ticks [ ] → [x]; a flow keeps Checklist % and Next Action current. | Decided |
| D5 | Template I — Payroll role | Payroll is a verifier, not a gate: a one-way Slack FYI when People Ops resolves an I case. | Confirm (CJ) |
| D6 | Manager field | 'Manager Name' becomes a Manager person field. | Confirm (Johanna) |
| D7 | Comp 'approval confirmed (Y/N)' | Retired. Replaced by the in-system approval chain. | Decided |
| D8 | Approvals channel | Power Automate Approvals (email, Teams, Power Automate app). In-Slack approve buttons wait for the Phase 3 bot token. | Decided |
| D9 | Slack connection | Power Automate Slack connector (OAuth) under a People Ops service account. Posts go to channels. | Decided |
| D10 | Status model | Keep Tag, You're It (0-New, 1-Assigned, 2-Waiting, 3-Resolved). Add Waiting On, Next Action, Next Action Due, Outcome. | Decided |
| D11 | Sensitive change types | A2 and G (and optionally H) withhold the employee name from Slack and the digest. Item-level permissions on the list. | Decided |
| D12 | SLA calendar | Business days skip weekends, not holidays. | Accepted |
| D13 | Approval rollout | I's HR approval goes live in Sprint 2 (pilot). B, C, F chains are switched on in Sprint 3 by filling ApprovalChain in Excel after the matrix is signed off. | Decided |
| D14 | Plan typo | 'deparHRent' → 'department' (looks like a find/replace of 'tm' → 'HR'). Check the source doc for other damaged words. | FYI |
| D15 | Template I pilot cases | The ICS live examples (DVA $100/hr, $800/day, first days Aug 15) have passed. Pilot with the next real I submission. | FYI |

# 4. What we took from the inspiration — and what we didn't

The email-ticketing design was reviewed against the project plan's principles. The test: does it make the HR change process clearer or more reliable without breaking 'one front door'?

| Idea | Verdict | How it shows up (or why not) |
| --- | --- | --- |
| Email-first intake (employees keep emailing HR) | Reject | Breaks 'One front door' and 'Not in the intake, does not exist'. |
| Ticket-marker matching on email replies | Reject (for now) | Only needed with email intake. |
| One accountable owner + Next action + Next action date on every active case | Adopt | Next Action / Next Action Due fields; Flow 6 keeps Next Action = first open checklist step. |
| Richer status set (waiting on employee / third party) | Adapt | Add a Waiting On field used with 2-Waiting. |
| First human response date | Defer | Your SLAs measure completion, not first response. |
| Action-based workbench views | Adopt | 8 views (see Views tab), incl. Needs Attention Today and Exceptions. |
| Daily digest instead of per-update emails | Adopt | Flow 7 (Sprint 4), sensitive names withheld. |
| Separate restricted lane for sensitive casework | Adapt | Sensitive flag per change type + item-level permissions now; restricted ER area is a Run-phase decision. |
| Copy email bodies/attachments into the ticket; Ticket Messages list | Reject | One-list rule; the comment thread is the log. |
| Send HR responses from list fields | Reject | Complexity and risk for little gain. |
| Auto-close after inactivity | Reject | LOA must stay open; closure is a deliberate HR act in your plan. |
| Exception path — never lose a request | Adopt | Try/Catch in every flow: admin email with run link + Automation Note + Exceptions view. |
| Loop guards with trigger conditions | Adopt | Flows 3, 4, 6 use trigger conditions / compare-before-write. |
| Don't promise resolution dates in auto-acknowledgements | Adopt | Confirmation email says 'target completion' and 'a team member will pick it up'. |
| Pilot scenario test list (duplicates, out-of-office, failures…) | Adapt | 22-case Test Pack written for HR change paths, approvals, permissions and failures. |
| Test access with a non-HR account before launch | Adopt | Gate 0 / test T21. |

# 5. Roadmap — sprints and gates

Two-week sprints (Sprint 0 is one week). Dates live in the tracker: set the start date on its Overview tab.

| Sprint | Name | Phase | Weeks | Gate |
| --- | --- | --- | --- | --- |
| S0 | Foundations | Crawl | 1 | G0 — Ready to build |
| S1 | Crawl — Path E end to end | Crawl | 2 | G1 — Plumbing proven |
| S2 | Crawl complete — Template I pilot + front door live | Crawl | 2 | G2 — Front door live |
| S3 | Walk — Approvals B/C/F + checklist progress | Walk | 2 | G3 — Approvals live |
| S4 | Walk — Daily digest, cutoff reminder, hardening | Walk | 2 | G4 — Operational |
| S5 | Walk — Downstream actions (dependency-driven) | Walk | 2 | G5 — per item |
| S6 | Run — Self-service + full audit | Run | ongoing | Ongoing |

### S0 gate — G0 — Ready to build

☐ D3, D5, D6 confirmed by CJ

☐ Field list signed off with Johanna

☐ Reference workbook uploaded and Settings filled

☐ List built: all columns, choices, required fields, show/hide formulas, views

☐ T21 passed (non-HR account sees only own requests)

### S1 gate — G1 — Plumbing proven

☐ T01–T06 pass

☐ One live E submission by Johanna closed end to end

☐ A failure alert email received from a Catch block (any test)

☐ Flows owned by the HR/service account, not a personal one

### S2 gate — G2 — Front door live

☐ T07–T13 pass

☐ First real I case approved, earning entered, resolved, Payroll FYI posted

☐ Form pinned in #lane-people-talent; manager comms sent

☐ HR mailbox auto-reply points to the form

### S3 gate — G3 — Approvals live

☐ Approval matrix signed off; Approvers table filled per region

☐ T14–T17 and T22 pass

☐ UAT with Johanna on every path A1–I

### S4 gate — G4 — Operational

☐ T18–T20 pass

☐ Two weeks of digests reviewed

☐ No request handled outside the list in those two weeks

☐ SLA baseline reviewed (All Open by SLA / Recently Resolved)

### S5 gate — G5 — per item

☐ Dependency confirmed in writing

☐ Built and tested on a test request

☐ Checklist step updated to show it is automated (Auto column)

### S6 gate — Ongoing

☐ Each item ships with its own test cases and a rollback note

# 6. S0 — Foundations

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Reference workbook, the one list, permissions, form, views, connections. | Plan approved; this kit downloaded. | Crawl |

### STEP S0-01: Confirm the open design decisions

Where: Decisions tab

Review D3 (front door), D5 (Template I: Payroll verifier, not gate), D6 (Manager person field).

Mark each Confirmed / Changed in the Decisions tab.

✔ Check: D3, D5, D6 no longer say 'Confirm'.

### STEP S0-02: Store the reference workbook

Where: People Ops SharePoint site → Documents

Create a folder 'HR Change' and upload HR Change Reference.xlsx.

Folder → Manage access: HR owners can edit; everyone else no access.

Read the About sheet: never rename a table (tblSettings, tblChangeTypes, tblChecklist, tblApprovers) or a column header.

✔ Check: The file opens in Excel for the web and Table Design shows the four table names.

### STEP S0-03: Fill in Settings

Where: HR Change Reference.xlsx → Settings

Set TimeZone, CutoffDay1, CutoffDay2 (your real payroll cutoffs), ReminderBusinessDays and AdminEmail.

Leave IntakeFormUrl for S0-14.

✔ Check: No '<' placeholders left except IntakeFormUrl.

### STEP S0-04: Review Change Types

Where: HR Change Reference.xlsx → Change Types

Check SLA days and the Due Date Rule for every type (Business days / Effective date / None).

Set DefaultAssigneeEmail where a type always goes to the same person (G → CJ is pre-filled).

Leave ApprovalChain blank for B, C, F until Sprint 3 (decision D13). I = 'HR' (pilot).

Decide Sensitive for H (A2 and G are Yes).

✔ Check: Every row has Code, ChangeType, DueDateRule; Yes/No columns contain only Yes or No.

### STEP S0-05: Review the checklists against the SOP

Where: HR Change Reference.xlsx → Checklists

Walk A1–I with Johanna. Edit Task / Details / Owner as needed. Keep Step as two digits (01, 02 …).

Auto: 'approval' = ticked by the approvals flow; 'resolution' = ticked when the case is resolved. AfterApproval = Yes shows 🔒.

✔ Check: Johanna signs off each change type's steps.

### STEP S0-06: Draft the Approvers table

Where: HR Change Reference.xlsx → Approvers

One row per Role (Regional, HR, Payroll) and Region. Region '*' = default for any region.

Region values must match the list's Region choices exactly.

✔ Check: An HR row with Region '*' and Active = Yes exists (needed for the I pilot).

### STEP S0-07: Create the list from CSV

Where: Site → + New → List → From CSV → HR-Change-Requests.csv

Keep the headers exactly (no spaces = internal names the flows use).

In the preview, set each column type per the List Fields tab.

Name the list 'HR Change Requests' → Create. Delete the SAMPLE row.

✔ Check: List settings → Columns shows internal names without spaces (hover a column: Field=EmployeeName).

### STEP S0-08: Finish the choice columns

Where: List → column header → Column settings → Edit

For every Choice column, paste the full choice list from the List Fields tab (one per line).

Defaults: Status = 0-New, ApprovalStatus = Not required.

✔ Check: New form shows all 11 Change Type values.

### STEP S0-09: Add the three Person columns

Where: List → + Add column → Person

Manager (required), Assignee, RequestedBy — type the name without spaces first; rename the display name afterwards if you like.

✔ Check: All three appear in the New form / list settings.

### STEP S0-10: Required fields + permissions

Where: List settings

Required: EmployeeName, EmployeeId, Manager, ChangeType, EffectiveDate.

Advanced settings → Read access: 'Read items that were created by the user'; Create and Edit access: 'Create items and edit items that were created by the user'.

HR team: Full Control (or Edit + Override List Behaviors) so they see everything.

✔ Check: Test T21 with a non-HR colleague.

### STEP S0-11: Show/hide formulas on the form

Where: List → + New → Edit form (pencil) → Edit columns → column ⋯ → Edit conditional formula

Paste the 'Show formula' from the List Fields tab for every Conditional and Case column.

Drag the universal fields to the top in Slack-form order: Employee Name, Employee ID, Manager, Change Type, Effective Date, Region, Additional Notes.

✔ Check: Choosing 'C — Comp Change' shows New Rate + Effective Pay Period only; case fields are hidden on New.

### STEP S0-12: Create the workbench views

Where: List → All Items → Create new view

Create the 8 views on the Views tab (filters, sort/group, columns).

✔ Check: 'Needs Attention Today' and 'Exceptions' exist.

### STEP S0-13: Create the connections

Where: make.powerautomate.com → Data → Connections

Slack: sign in as the People Ops service account (D9).

SharePoint, Office 365 Outlook, Excel Online (Business), Approvals: the HR flow-owner account (Full Control on the site).

✔ Check: Five connections show 'Connected'.

### STEP S0-14: Record the front door link

Where: List → + New

Copy the browser address of the New form into Settings → IntakeFormUrl.

✔ Check: The link opens the New form for a non-HR user.

## S0 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T21 | Permissions | They see only their own item. |

## Gate — G0 — Ready to build

☐ D3, D5, D6 confirmed by CJ

☐ Field list signed off with Johanna

☐ Reference workbook uploaded and Settings filled

☐ List built: all columns, choices, required fields, show/hide formulas, views

☐ T21 passed (non-HR account sees only own requests)

# 7. S1 — Crawl — Path E end to end

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 1 Intake, Flow 2 Checklist Router, Flow 4 Completion Auto-Comment. Proven on E. | G0 passed. | Crawl |

### STEP S1-01: Create 'HR Change - 1 Intake Notification'

Where: My flows → + New flow → Automated cloud flow

Trigger: SharePoint — When an item is created · Site: People Ops · List: HR Change Requests.

Add Control → Scope, rename it 'Try'. Build every following action INSIDE Try.

✔ Check: Saved with trigger + empty Try.

### STEP S1-02: Add the standard opening block

Where: Inside Try

Add the six actions of the Standard opening block (Appendix A), renamed exactly.

| Settings row (Excel Online (Business) → List rows present in a table) | Location: your People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

✔ Check: Run once (Test → Manually, then create an E request): Config shows the E row.

### STEP S1-03: SLA due date

Where: Inside Try, after Request ID

Four Compose actions, renamed as shown.

| Submitted Local | convertFromUtc(triggerBody()?['Created'], outputs('Settings')?['TimeZone']) |
| --- | --- |
| SLA Start (weekend submissions start Monday) | addDays(startOfDay(outputs('Submitted_Local')), if(equals(dayOfWeek(outputs('Submitted_Local')), 6), 2, if(equals(dayOfWeek(outputs('Submitted_Local')), 0), 1, 0))) |
| SLA Days | if(empty(outputs('Config')?['SLABusinessDays']), 0, int(outputs('Config')?['SLABusinessDays'])) |
| SLA Due Date | if(equals(outputs('Config')?['DueDateRule'], 'Effective date'), formatDateTime(coalesce(triggerBody()?['LastDay'], triggerBody()?['EffectiveDate']), 'yyyy-MM-dd'), if(equals(outputs('SLA_Days'), 0), null, formatDateTime(addDays(outputs('SLA_Start'), add(add(mul(div(outputs('SLA_Days'), 5), 7), mod(outputs('SLA_Days'), 5)), if(greater(add(dayOfWeek(outputs('SLA_Start')), mod(outputs('SLA_Days'), 5)), 5), 2, 0))), 'yyyy-MM-dd'))) |

✔ Check: E submitted Monday → SLA Due Date = Tuesday.

### STEP S1-04: Pay period + cutoff flag (used by type I)

Where: Inside Try

Four Compose actions. Harmless for other change types.

| Pay Period Date | coalesce(triggerBody()?['StartDate'], triggerBody()?['EffectiveDate']) |
| --- | --- |
| Pay Period | concat(formatDateTime(outputs('Pay_Period_Date'), 'yyyy-MM'), if(lessOrEquals(dayOfMonth(outputs('Pay_Period_Date')), 15), ' (1-15)', ' (16-EOM)')) |
| Cutoff Date | addDays(startOfMonth(outputs('Pay_Period_Date')), sub(int(if(lessOrEquals(dayOfMonth(outputs('Pay_Period_Date')), 15), outputs('Settings')?['CutoffDay1'], outputs('Settings')?['CutoffDay2'])), 1)) |
| After Cutoff | and(equals(outputs('Code'), 'I'), greater(ticks(outputs('Submitted_Local')), ticks(addDays(outputs('Cutoff_Date'), 1)))) |

✔ Check: For E: After Cutoff = false.

### STEP S1-05: Write ID, title and SLA back to the item

Where: Inside Try → SharePoint → Update item

List: HR Change Requests · Id: ID (trigger).

Required columns the action asks for: pick the SAME field from the trigger (it writes back what is already there).

Do not set Status or ApprovalStatus here — column defaults cover intake and Flow 5 owns approvals.

| Title (fx) | concat(triggerBody()?['ChangeType']?['Value'], ' — ', triggerBody()?['EmployeeName']) |
| --- | --- |
| RequestId (fx) | outputs('Request_ID') |
| RequestedBy Claims (fx) | triggerBody()?['Author']?['Email'] |
| SLADueDate (fx) | outputs('SLA_Due_Date') |
| NextActionDue (fx) | outputs('SLA_Due_Date') |
| PayPeriod (fx) | if(equals(outputs('Code'), 'I'), outputs('Pay_Period'), '') |
| AfterCutoff (fx) | outputs('After_Cutoff') |

✔ Check: Item shows Request = 'E — Personal Data Change — <name>' and Request ID HRC-00000N.

### STEP S1-06: Default assignee (from Change Types)

Where: Inside Try → Control → Condition 'Default assignee?'

Left (fx) and(empty(triggerBody()?['Assignee']), not(empty(coalesce(outputs('Config')?['DefaultAssigneeEmail'], '')))) · is equal to · (fx) true

True → Update item 'Set default assignee' (required columns from trigger).

| Assignee Claims (fx) | outputs('Config')?['DefaultAssigneeEmail'] |
| --- | --- |

✔ Check: A G request gets CJ as Assignee.

### STEP S1-07: Intake comment on the thread

Where: Inside Try — Comment pattern (Appendix B)

Add 'Display Name' Compose first (used by Slack too). Then the Comment pattern named 'Intake'.

| Display Name (Compose) | if(equals(outputs('Config')?['Sensitive'], 'Yes'), '(confidential — see list)', triggerBody()?['EmployeeName']) |
| --- | --- |
| Intake text (Compose) | 📥 @{outputs('Request_ID')} received from @{triggerBody()?['Author']?['DisplayName']}. SLA target: @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}.@{if(outputs('After_Cutoff'), ' ⚠️ Submitted after the payroll cutoff for this pay period.', '')} |
| Post intake — Body (fx) | setProperty(json('{}'), 'text', take(outputs('Intake_text'), 1900)) |

✔ Check: Comment appears in the item's Comments pane.

### STEP S1-08: Ping the People Ops room

Where: Inside Try → Slack → Post message (V2)

Channel: People Ops room. Message text below.

| Message text | :inbox_tray: *New HR change request <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}>* @{triggerBody()?['ChangeType']?['Value']} — @{outputs('Display_Name')} Effective @{formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d, yyyy')} • SLA target @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}@{if(outputs('After_Cutoff'), ' • :warning: after payroll cutoff', '')} |
| --- | --- |

✔ Check: Message posts; for A2/G the name shows '(confidential — see list)'.

### STEP S1-09: Confirmation to the submitter

Where: Inside Try → Office 365 Outlook → Send an email (V2)

Wording sets expectations without promising a date.

| To (fx) | triggerBody()?['Author']?['Email'] |
| --- | --- |
| Subject | We've got your request: @{outputs('Request_ID')} |
| Body | Hi @{triggerBody()?['Author']?['DisplayName']}, Thanks for using the HR front door. Your request @{outputs('Request_ID')} (@{triggerBody()?['ChangeType']?['Value']}) is in the People Ops queue. Target completion: @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}. This is an automatic confirmation — a team member will pick it up and keep you posted. Follow along here: @{triggerBody()?['{Link}']} People Ops |

✔ Check: Email arrives.

### STEP S1-10: Add the Catch block

Where: Below Try (not inside)

Add the Try / Catch pattern (Appendix C).

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: Configure run after shows only 'has failed' and 'has timed out'.

### STEP S1-11: Test Flow 1

Where: Test → Manually → create an E request

Run T01 and T02 from the Test Pack.

✔ Check: T01, T02 = Pass.

### STEP S1-12: Create 'HR Change - 2 Checklist Router'

Where: Automated cloud flow

Trigger: SharePoint — When an item is created · List: HR Change Requests. (Separate from Flow 1 on purpose: one failing can't stop the other.)

Add Scope 'Try' and the Standard opening block inside it.

| Settings row (Excel Online (Business) → List rows present in a table) | Location: your People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

✔ Check: Saved.

### STEP S1-13: Read this change type's checklist

Where: Inside Try

Excel → List rows present in a table 'Checklist rows': Table tblChecklist, Filter Query and Order By below.

Data Operation → Filter array 'Active steps', advanced mode.

| Checklist rows — Filter Query | Code eq '@{outputs('Code')}' |
| --- | --- |
| Checklist rows — Order By | Step |
| Active steps — From (fx) | outputs('Checklist_rows')?['body/value'] |
| Active steps — advanced mode | @equals(item()?['Active'], 'Yes') |

✔ Check: For E: Active steps returns 5 rows.

### STEP S1-14: Build the checklist and post it

Where: Inside Try → Condition 'Has checklist'

Left (fx) length(body('Active_steps')) · is greater than · 0.

True branch: two Selects (Map in text mode — the T icon), one Compose, Update item, Comment pattern 'Checklist'.

| Checklist lines — Select From (fx) | body('Active_steps') |
| --- | --- |
| Checklist lines — Map (fx) | concat('[ ] ', item()?['Step'], '. ', item()?['Task'], if(equals(item()?['AfterApproval'], 'Yes'), ' 🔒', ''), if(equals(item()?['DueOnLastDay'], 'Yes'), concat(' 📅 ', formatDateTime(coalesce(triggerBody()?['LastDay'], triggerBody()?['EffectiveDate']), 'MMM d')), ''), if(empty(item()?['Auto']), '', concat(' ⚙ ', item()?['Auto']))) |
| Comment lines — Select From (fx) | body('Active_steps') |
| Comment lines — Map (fx) | concat('☐ ', item()?['Step'], '. ', item()?['Task'], if(empty(item()?['Details']), '', concat(' — ', item()?['Details']))) |
| Checklist text (Compose, fx) | join(body('Checklist_lines'), decodeUriComponent('%0A')) |
| Save checklist (Update item) — Checklist (fx) | outputs('Checklist_text') |
| Save checklist — ChecklistProgress | 0 |
| Save checklist — NextAction (fx) | concat(first(body('Active_steps'))?['Step'], '. ', first(body('Active_steps'))?['Task']) |
| Checklist text for the thread — 'Checklist comment text' (Compose) | 📋 @{outputs('Code')} checklist — @{length(body('Active_steps'))} steps. Tick them in the Checklist field by changing [ ] to [x]. @{join(body('Comment_lines'), decodeUriComponent('%0A'))} |
| Post checklist comment — Body (fx) | setProperty(json('{}'), 'text', take(outputs('Checklist_comment_text'), 1900)) |

✔ Check: E item: Checklist field has 5 '[ ]' lines; Next Action = '01. Confirm field(s) changing and new value'; checklist comment posted.

### STEP S1-15: Catch-all for 'Other'

Where: Condition 'Has checklist' → False branch

Comment pattern 'No template' + Slack post to the People Ops room.

| No template text (Compose) | ⚠️ No checklist for change type @{outputs('Code')} — needs manual scoping. Set an Assignee and write the steps into the Checklist field. |
| --- | --- |
| Slack message | :warning: <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}> (@{triggerBody()?['ChangeType']?['Value']}) has no checklist — needs manual scoping. |

✔ Check: T04 passes.

### STEP S1-16: Catch block + test

Where: Below Try

Add the Catch pattern. Run T03 and T04.

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T03, T04 = Pass.

### STEP S1-17: Create 'HR Change - 4 Completion Auto-Comment'

Where: Automated cloud flow

Trigger: SharePoint — When an item is created or modified · List: HR Change Requests.

Trigger ⋯ → Settings → Trigger conditions (two lines). They make it fire once per resolution — the flow stamps Completion Date, so its own update can't re-fire it.

Add Scope 'Try' + opening block (you can skip 'Request ID').

| Trigger condition 1 | @equals(triggerBody()?['Status']?['Value'], '3-Resolved') |
| --- | --- |
| Trigger condition 2 | @empty(triggerBody()?['CompletionDate']) |
| Settings row (Excel Online (Business) → List rows present in a table) | Location: your People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |

✔ Check: Saved.

### STEP S1-18: Work out outcome, resolver and the ticked checklist

Where: Inside Try

Compose × 4, Select × 1, Filter array × 1.

| Outcome | coalesce(triggerBody()?['Outcome']?['Value'], 'Completed') |
| --- | --- |
| Resolver | coalesce(triggerBody()?['Assignee']?['DisplayName'], triggerBody()?['Editor']?['DisplayName']) |
| Today | convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']) |
| Checklist before | split(replace(coalesce(triggerBody()?['Checklist'], ''), decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) |
| Checklist after — Select From (fx) / Map (fx) | outputs('Checklist_before') · if(and(startsWith(item(), '[ ]'), or(contains(item(), '⚙ resolution'), not(equals(outputs('Outcome'), 'Completed')))), concat(if(equals(outputs('Outcome'), 'Completed'), '[x]', '[–]'), substring(item(), 3)), item()) |
| Still open — Filter array From (fx) / advanced | body('Checklist_after') · @startsWith(item(), '[ ]') |

✔ Check: On an E resolve: Checklist after shows steps 03–05 as [x].

### STEP S1-19: Stamp completion and post ✅

Where: Inside Try

Update item 'Stamp completion' (required columns from trigger), then Comment pattern 'Resolved'.

| CompletionDate (fx) | formatDateTime(outputs('Today'), 'yyyy-MM-dd') |
| --- | --- |
| Outcome Value (fx) | outputs('Outcome') |
| Checklist (fx) | if(empty(triggerBody()?['Checklist']), '', join(body('Checklist_after'), decodeUriComponent('%0A'))) |
| NextAction (fx) | '' |
| Resolved text (Compose) | ✅ Resolved on @{formatDateTime(outputs('Today'), 'MMM d, yyyy')} by @{outputs('Resolver')}@{if(equals(outputs('Outcome'), 'Completed'), '', concat(' (Outcome: ', outputs('Outcome'), ')'))}@{if(greater(length(body('Still_open')), 0), concat(' — note: ', string(length(body('Still_open'))), ' checklist step(s) were still open'), '')} |

✔ Check: Comment reads '✅ Resolved on <date> by <assignee>'.

### STEP S1-20: Close-the-loop + People Ops summary

Where: Inside Try

Condition 'Close the loop?': Left (fx) or(equals(outputs('Config')?['CloseLoopEmail'], 'Yes'), not(equals(outputs('Outcome'), 'Completed'))) · is equal to · (fx) true → Send an email (V2).

Condition 'Summary to People Ops?': Left (fx) equals(outputs('Config')?['PostSummaryToPeopleOps'], 'Yes') · is equal to · (fx) true → Slack Post message (V2) to the People Ops room.

| Email To (fx) | coalesce(triggerBody()?['RequestedBy']?['Email'], triggerBody()?['Author']?['Email']) |
| --- | --- |
| Email Subject | Update on your HR request @{triggerBody()?['RequestId']} |
| Email Body | Hi @{coalesce(triggerBody()?['RequestedBy']?['DisplayName'], triggerBody()?['Author']?['DisplayName'])}, @{if(equals(outputs('Outcome'), 'Completed'), concat('Good news — your request ', triggerBody()?['RequestId'], ' (', triggerBody()?['ChangeType']?['Value'], ') is complete.'), concat('Your request ', triggerBody()?['RequestId'], ' (', triggerBody()?['ChangeType']?['Value'], ') was closed as ', outputs('Outcome'), '.'))} @{if(empty(triggerBody()?['ApprovalHistory']), '', concat('Approval notes: ', triggerBody()?['ApprovalHistory']))} Questions? Just reply in #lane-people-talent or open the request: @{triggerBody()?['{Link}']} People Ops |
| Slack summary | :white_check_mark: *<@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}>* @{outputs('Code')} resolved by @{outputs('Resolver')} (@{outputs('Outcome')}).@{if(greater(length(body('Still_open')), 0), concat(' :warning: ', string(length(body('Still_open'))), ' step(s) still open.'), '')} |

✔ Check: T05 passes.

### STEP S1-21: Catch block + test

Where: Below Try

Catch pattern. Run T05.

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T05 = Pass.

### STEP S1-22: Live E submission

Where: Real request

Johanna submits one real Personal Data Change, works the checklist and resolves it (T06).

✔ Check: Gate G1 checklist complete.

## S1 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T01 | E — basic intake | Request = 'E — Personal Data Change — <name>'; Request ID HRC-00000N; SLA = next business day; 📥 comment; People Ops Slack ping; confirmation email. |
| T02 | Weekend SLA | Saturday submission → SLA = Tuesday (counting starts Monday). |
| T03 | E checklist | Checklist has 5 '[ ] 0n.' lines; 03–05 end with '⚙ resolution'; Next Action = '01. Confirm field(s) changing and new value'; 📋 comment lists the steps. |
| T04 | Other — catch-all | No checklist; '⚠️ … needs manual scoping' comment; Slack warning. |
| T05 | Resolve E | Completion Date = today; Outcome = Completed; 03–05 ticked [x]; '✅ Resolved on <date> by <you>' (+ note if 01–02 were open); close-the-loop email. |
| T06 | Live E | Same as T01–T05 with no manual fixes. |

## Gate — G1 — Plumbing proven

☐ T01–T06 pass

☐ One live E submission by Johanna closed end to end

☐ A failure alert email received from a Catch block (any test)

☐ Flows owned by the HR/service account, not a personal one

# 8. S2 — Crawl complete — Template I pilot + front door live

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 5 Approval Routing (HR stage for I), Flow 3 Payroll Notification, all checklists live, front door launched. | G1 passed. | Crawl |

### STEP S2-01: Create 'HR Change - 5 Approval Routing'

Where: Automated cloud flow

Trigger: When an item is created · List: HR Change Requests.

BEFORE the Try scope (variables can't live inside a scope): Initialize variable 'Outcome' (String) = Approved; Initialize variable 'History' (String) = empty.

Then Scope 'Try' + opening block.

| Settings row (Excel Online (Business) → List rows present in a table) | Location: your People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

✔ Check: Saved.

### STEP S2-02: Read the approval chain

Where: Inside Try

Filter array 'Stages'; Condition 'Needs approval' (Left fx length(body('Stages')) · is greater than · 0). Everything below goes in its True branch.

| Stages — From (fx) | split(replace(coalesce(outputs('Config')?['ApprovalChain'], ''), ' ', ''), '>') |
| --- | --- |
| Stages — advanced | @not(empty(item())) |

✔ Check: For I: Stages = ["HR"]. For E: empty → nothing happens.

### STEP S2-03: Mark the request as waiting

Where: True branch

Excel List rows 'Approvers rows' (Table tblApprovers, no filter).

Update item 'Mark pending' (required columns from trigger).

| ApprovalStatus Value | Pending |
| --- | --- |
| Status Value | 2-Waiting |
| WaitingOn Value | Approver |

✔ Check: Item shows 2-Waiting / Pending / Approver.

### STEP S2-04: Loop the stages one at a time

Where: True branch → Apply to each 'Each stage'

Select an output (fx): body('Stages').

⚠️ Each stage ⋯ → Settings → Concurrency control ON, Degree of parallelism = 1.

Inside the loop: Condition 'Still approved' — Left (fx) variables('Outcome') · is equal to · Approved. Steps S2-05 to S2-07 go in its True branch.

✔ Check: Concurrency shows 1.

### STEP S2-05: Find the approver for this stage

Where: Still approved → True

Filter array 'This region' and 'Any region' (From fx outputs('Approvers_rows')?['body/value']), then Compose 'Approver'.

| This region — advanced | @and(equals(item()?['Role'], items('Each_stage')), equals(item()?['Active'], 'Yes'), equals(toLower(trim(item()?['Region'])), toLower(trim(coalesce(triggerBody()?['Region']?['Value'], ''))))) |
| --- | --- |
| Any region — advanced | @and(equals(item()?['Role'], items('Each_stage')), equals(item()?['Active'], 'Yes'), equals(trim(item()?['Region']), '*')) |
| Approver (Compose) | if(equals(items('Each_stage'), 'Manager'), coalesce(triggerBody()?['Manager']?['Email'], ''), coalesce(first(body('This_region'))?['ApproverEmail'], first(body('Any_region'))?['ApproverEmail'], '')) |

✔ Check: For I: Approver = the HR row's email.

### STEP S2-06: Ask, record, and stop on reject

Where: Condition 'Approver found' (Left fx empty(outputs('Approver')) · is equal to · fx false) → True

Update item 'Show approver'; Approvals → Start and wait for an approval 'Approval' (Approve/Reject – First to respond); Append to string variable 'History'; Comment pattern 'Decision'; Condition 'Rejected?' (Left fx outputs('Approval')?['body/outcome'] · is equal to · Reject) → True: Set variable Outcome = Rejected.

| Show approver — CurrentApprover | @{items('Each_stage')}: @{outputs('Approver')} |
| --- | --- |
| Approval — Title | @{items('Each_stage')} approval: @{triggerBody()?['ChangeType']?['Value']} — @{triggerBody()?['EmployeeName']} [@{outputs('Request_ID')}] |
| Approval — Assigned to (fx) | outputs('Approver') |
| Approval — Details | **Employee:** @{triggerBody()?['EmployeeName']} (@{triggerBody()?['EmployeeId']}) **Change type:** @{triggerBody()?['ChangeType']?['Value']} **Effective date:** @{formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d, yyyy')} **Job change:** @{triggerBody()?['NewTitle']} @{triggerBody()?['NewDepartment']} @{triggerBody()?['NewLocation']} @{triggerBody()?['EmploymentStatus']?['Value']} **Comp:** @{triggerBody()?['NewRate']} @{triggerBody()?['EffectivePayPeriod']} **Extra shift:** @{triggerBody()?['DatesWorked']} @{triggerBody()?['ShiftType']?['Value']} @{triggerBody()?['RateType']?['Value']} @{triggerBody()?['RateAmount']} × @{triggerBody()?['HoursOrDays']} — pay period @{triggerBody()?['PayPeriod']} **Notes:** @{triggerBody()?['Notes']} |
| Approval — Item link (fx) / description | triggerBody()?['{Link}'] · Open @{outputs('Request_ID')} |
| History — value (end with Enter) | @{items('Each_stage')}: @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), 'Approved', 'Rejected')} by @{first(outputs('Approval')?['body/responses'])?['responder']?['displayName']} on @{formatDateTime(convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']), 'MMM d, yyyy')}@{if(empty(first(outputs('Approval')?['body/responses'])?['comments']), '', concat(' — ', first(outputs('Approval')?['body/responses'])?['comments']))} |
| Decision text (Compose) | @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), '👍', '👎')} @{items('Each_stage')} @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), 'approved', 'rejected')} by @{first(outputs('Approval')?['body/responses'])?['responder']?['displayName']}@{if(empty(first(outputs('Approval')?['body/responses'])?['comments']), '', concat(': ', first(outputs('Approval')?['body/responses'])?['comments']))} |

✔ Check: Approval email arrives; decision comment appears.

### STEP S2-07: No approver found

Where: Condition 'Approver found' → False

Set variable Outcome = NoApprover; Slack post to the People Ops room.

| Slack message | :rotating_light: <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}> needs a *@{items('Each_stage')}* approver but none was found (Manager empty, or no active Approvers row for this role/region). |
| --- | --- |

✔ Check: T16 passes (Sprint 3).

### STEP S2-08: Save the result after the loop

Where: Needs approval → True, AFTER the loop

SharePoint Get item 'Request now' (Id = trigger ID). Select 'Approval ticks'. Update item 'Save approval result' (required columns from Request now). Comment pattern 'Result'.

| Approval ticks — From (fx) | split(replace(coalesce(outputs('Request_now')?['body/Checklist'], ''), decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) |
| --- | --- |
| Approval ticks — Map (fx) | if(and(startsWith(item(), '[ ]'), contains(item(), '⚙ approval')), concat('[x]', substring(item(), 3)), item()) |
| ApprovalStatus Value (fx) | if(equals(variables('Outcome'), 'Approved'), 'Approved', if(equals(variables('Outcome'), 'Rejected'), 'Rejected', 'Needs approver')) |
| Status Value (fx) | if(equals(variables('Outcome'), 'Rejected'), '3-Resolved', if(equals(variables('Outcome'), 'NoApprover'), '2-Waiting', if(empty(outputs('Request_now')?['body/Assignee']), '0-New', '1-Assigned'))) |
| Outcome Value (fx) | if(equals(variables('Outcome'), 'Rejected'), 'Rejected', outputs('Request_now')?['body/Outcome']?['Value']) |
| WaitingOn Value (fx) | if(equals(variables('Outcome'), 'NoApprover'), 'Approver', null) |
| CurrentApprover (fx) / ApprovalHistory (fx) | '' · variables('History') |
| Checklist (fx) | if(or(equals(variables('Outcome'), 'NoApprover'), empty(outputs('Request_now')?['body/Checklist'])), outputs('Request_now')?['body/Checklist'], join(body('Approval_ticks'), decodeUriComponent('%0A'))) |
| Result text (Compose) | @{if(equals(variables('Outcome'), 'Approved'), concat('🔓 Approved (', join(body('Stages'), ' → '), '). 🔒 steps can start now.'), if(equals(variables('Outcome'), 'Rejected'), '⛔ Rejected — case closed as Rejected; the requester will be told.', '⚠️ Approval stopped: no approver found. Fix the Manager field or the Approvers table, then approve offline and log it here.'))} |

✔ Check: T07: after approving, ApprovalStatus = Approved and step 01 is [x].

### STEP S2-09: Catch block

Where: Below Try

Catch pattern.

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: Saved.

### STEP S2-10: Create 'HR Change - 3 Payroll Notification' (Template I only)

Where: Automated cloud flow

Trigger: When an item is created or modified · List: HR Change Requests. Trigger conditions (4 lines) below.

Try: Settings row + Settings; Slack post to the Payroll room; Update item 'Mark payroll notified'; Comment pattern 'Payroll'. Then Catch.

One-way FYI: it never waits for Payroll (decision D5).

| Trigger condition 1 | @equals(triggerBody()?['Status']?['Value'], '3-Resolved') |
| --- | --- |
| Trigger condition 2 | @startsWith(triggerBody()?['ChangeType']?['Value'], 'I ') |
| Trigger condition 3 | @empty(triggerBody()?['PayrollNotifiedOn']) |
| Trigger condition 4 | @not(equals(triggerBody()?['Outcome']?['Value'], 'Rejected')) |
| Slack message (Payroll room) | :moneybag: *Extra shift earning submitted in Paycor* — <@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}> Employee: @{triggerBody()?['EmployeeName']} (@{triggerBody()?['EmployeeId']}) Dates worked: @{coalesce(triggerBody()?['DatesWorked'], '-')} • Shift: @{coalesce(triggerBody()?['ShiftType']?['Value'], '-')} Rate: @{coalesce(triggerBody()?['RateType']?['Value'], '-')} @{coalesce(string(triggerBody()?['RateAmount']), '')} • Hours/days: @{coalesce(string(triggerBody()?['HoursOrDays']), '-')} Pay period: @{coalesce(triggerBody()?['PayPeriod'], '-')}@{if(equals(triggerBody()?['AfterCutoff'], true), ' :warning: submitted after cutoff', '')} _FYI — please verify the earning in Paycor. No response needed._ |
| Mark payroll notified — PayrollNotifiedOn (fx) | formatDateTime(convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']), 'yyyy-MM-dd') |
| Payroll text (Compose) | 💰 Payroll notified to verify the Paycor earning (FYI — not a gate). |

✔ Check: T10 passes.

### STEP S2-11: Template I pilot tests

Where: Test Pack

Run T07, T08, T09, T10.

✔ Check: All pass.

### STEP S2-12: LOA and offboarding paths

Where: Test Pack

Run T11, T12, T13.

✔ Check: All pass.

### STEP S2-13: Open the front door

Where: Slack + Outlook

Pin the IntakeFormUrl in #lane-people-talent as the official front door (use the announcement text in Appendix D).

HR mailbox: set an automatic reply that points to the form (inspiration: email → form, no flow needed).

Tell managers: 'Not in the intake, does not exist.'

✔ Check: Pinned; auto-reply on; announcement sent.

### STEP S2-14: First real Template I case

Where: Live

Process the next real extra-shift submission end to end: HR approval → Paycor single event earning → resolve → Payroll FYI.

✔ Check: Gate G2 checklist complete.

## S2 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T07 | I — HR approval (approve) | 2-Waiting / Pending / Waiting On Approver; HR approval email; approve → Approved, step 01 [x], 🔓 comment; Status 0-New (no Assignee) or 1-Assigned. |
| T08 | I — after cutoff | Pay Period label set; Submitted After Cutoff = Yes; ⚠️ in comment and Slack. |
| T09 | I — HR rejects | Status 3-Resolved; Outcome Rejected; open steps [–]; rejection email with approval notes; NO Payroll FYI. |
| T10 | I — Payroll FYI | Payroll room message once; Payroll Notified On = today; editing the item again does not re-post. |
| T11 | G — LOA | SLA blank ('Per policy' in comment); Assignee = CJ; Slack shows '(confidential — see list)'; ticking every step does not resolve it. |
| T12 | A1 — voluntary offboarding | SLA Due Date = Last Day; 16 steps; 'Terminate in Paycor' line shows 📅 <last day>. |
| T13 | A2 — involuntary (sensitive) | Name withheld in Slack and the digest; SLA = Last Day; 12 steps. |

## Gate — G2 — Front door live

☐ T07–T13 pass

☐ First real I case approved, earning entered, resolved, Payroll FYI posted

☐ Form pinned in #lane-people-talent; manager comms sent

☐ HR mailbox auto-reply points to the form

# 9. S3 — Walk — Approvals B/C/F + checklist progress

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Approval chains switched on from Excel; Flow 6 Checklist Progress; UAT with Johanna. | G2 passed; approval matrix signed off. | Walk |

### STEP S3-01: Approval matrix sign-off

Where: Stakeholders

Get written sign-off on who approves B, C, F by region.

✔ Check: Dependency marked Confirmed.

### STEP S3-02: Switch on B, C, F approvals

Where: HR Change Reference.xlsx → Change Types + Approvers

ApprovalChain: B = 'Manager > Regional', C = 'Manager > Regional > HR', F = 'Manager'.

Add Approvers rows per region.

✔ Check: Next B request starts a Manager approval (no flow edit needed).

### STEP S3-03: Create 'HR Change - 6 Checklist Progress'

Where: Automated cloud flow

Trigger: When an item is created or modified · List: HR Change Requests. Trigger condition below. Trigger Settings → Concurrency control ON, degree 1.

Try: Compose 'Lines', Filter 'Open steps', Filter 'Done steps', Compose 'Progress', Compose 'Next action', Condition 'Changed' → Update item + Condition 'Just finished' → Comment pattern 'Ready' + Slack. Then Catch.

Compare-before-write: the flow only updates when something changed, so its own update ends the loop after one extra run.

| Trigger condition | @not(empty(triggerBody()?['Checklist'])) |
| --- | --- |
| Lines (Compose) | split(replace(triggerBody()?['Checklist'], decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) |
| Open steps — From / advanced | outputs('Lines') · @startsWith(trim(item()), '[ ]') |
| Done steps — From / advanced | outputs('Lines') · @startsWith(toLower(trim(item())), '[x]') |
| Progress (Compose) | if(equals(add(length(body('Open_steps')), length(body('Done_steps'))), 0), 0, div(mul(length(body('Done_steps')), 100), add(length(body('Open_steps')), length(body('Done_steps'))))) |
| Next action (Compose) | if(empty(body('Open_steps')), '', take(trim(substring(trim(first(body('Open_steps'))), 3)), 250)) |
| Changed — Left (fx) · is equal to · true | or(not(equals(float(outputs('Progress')), float(coalesce(triggerBody()?['ChecklistProgress'], 0)))), not(equals(outputs('Next_action'), coalesce(triggerBody()?['NextAction'], '')))) |
| Update item — ChecklistProgress (fx) / NextAction (fx) | outputs('Progress') · outputs('Next_action') |
| Just finished — Left (fx) · is equal to · true | and(equals(outputs('Progress'), 100), less(float(coalesce(triggerBody()?['ChecklistProgress'], 0)), 100), not(equals(triggerBody()?['Status']?['Value'], '3-Resolved'))) |
| Ready text (Compose) | ☑️ All checklist steps are done — set Status to 3-Resolved to close the case (LOA: only once the return is confirmed). |
| Slack message | :ballot_box_with_check: All steps done on <@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}> — @{coalesce(triggerBody()?['Assignee']?['DisplayName'], 'owner')}, ready to resolve. |

✔ Check: T17 passes.

### STEP S3-04: Approval and progress tests

Where: Test Pack

Run T14, T15, T16, T17, T22.

✔ Check: All pass.

### STEP S3-05: UAT with Johanna

Where: Every path A1–I

Submit one of each change type; work and resolve each. Log issues in the Notes column.

✔ Check: Gate G3 checklist complete.

## S3 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T14 | B — two-stage approval | Manager approval first; Regional only after it is approved; both lines in Approval History. |
| T15 | C — reject at stage 2 | HR stage never sent; Rejected path as in T09. |
| T16 | No approver | Approval Status = Needs approver; Status 2-Waiting; Slack alert. (Restore the '*' row.) |
| T17 | Checklist progress | Checklist % updates; Next Action = next open step; at 100%: '☑️ … ready to resolve' comment + Slack; Status unchanged. |
| T22 | Config without flow edits | SLA = 2 business days. Restore to 1. |

## Gate — G3 — Approvals live

☐ Approval matrix signed off; Approvers table filled per region

☐ T14–T17 and T22 pass

☐ UAT with Johanna on every path A1–I

# 10. S4 — Walk — Daily digest, cutoff reminder, hardening

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 7; exception drill; two weeks of steady operation. | G3 passed. | Walk |

### STEP S4-01: Create 'HR Change - 7 Daily Digest + Cutoff Reminder'

Where: Scheduled cloud flow — every 1 day at 8:00 (your time zone)

Try: Settings row + Settings; Compose 'Today' and 'Today key'; Excel List rows 'Change types' (tblChangeTypes); Filter 'Sensitive types'; Select 'Sensitive codes'; SharePoint Get items 'Open requests'.

| Today / Today key | convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']) · formatDateTime(outputs('Today'), 'yyyyMMdd') |
| --- | --- |
| Sensitive types — From / advanced | outputs('Change_types')?['body/value'] · @equals(item()?['Sensitive'], 'Yes') |
| Sensitive codes — Select From / Map (text mode) | body('Sensitive_types') · item()?['Code'] |
| Open requests — Filter Query / Order By / Top Count | Status ne '3-Resolved' · SLADueDate asc · 5000 |

✔ Check: Run manually: Open requests returns your test items.

### STEP S4-02: Digest sections

Where: Inside Try

Five Filter arrays named exactly as below (From fx outputs('Open_requests')?['body/value']), and one Select per filter named '<filter> lines' (e.g. 'SLA overdue lines', From fx body('SLA_overdue')) using the same Map. Then Condition 'Weekday with news' → Slack post to the People Ops room.

| Unassigned | @equals(item()?['Status']?['Value'], '0-New') |
| --- | --- |
| SLA overdue | @and(not(empty(item()?['SLADueDate'])), less(formatDateTime(item()?['SLADueDate'], 'yyyyMMdd'), outputs('Today_key'))) |
| Action due | @and(not(empty(item()?['NextActionDue'])), lessOrEquals(formatDateTime(item()?['NextActionDue'], 'yyyyMMdd'), outputs('Today_key'))) |
| Exceptions | @not(empty(item()?['AutomationNote'])) |
| LOA returns | @and(startsWith(coalesce(item()?['ChangeType']?['Value'], ''), 'G '), not(empty(item()?['EndDate'])), lessOrEquals(ticks(item()?['EndDate']), ticks(addDays(utcNow(), 7)))) |
| Line Map for every Select (text mode) | concat('• <', item()?['{Link}'], '¦', item()?['RequestId'], '> ', first(split(item()?['ChangeType']?['Value'], ' ')), ' — ', if(contains(body('Sensitive_codes'), first(split(item()?['ChangeType']?['Value'], ' '))), '(confidential)', item()?['EmployeeName']), ' — ', coalesce(item()?['Assignee']?['DisplayName'], 'unassigned'), if(empty(item()?['NextAction']), '', concat(' — next: ', item()?['NextAction']))) |
| Weekday with news — Left (fx) · is equal to · true | and(greater(dayOfWeek(outputs('Today')), 0), less(dayOfWeek(outputs('Today')), 6), greater(add(add(add(length(body('Unassigned')), length(body('SLA_overdue'))), add(length(body('Action_due')), length(body('Exceptions')))), length(body('LOA_returns'))), 0)) |
| Slack message | :bar_chart: *HR Change — daily check* (@{length(outputs('Open_requests')?['body/value'])} open) @{if(empty(body('Unassigned_lines')), '', concat('*:white_circle: 0-New, not picked up*', decodeUriComponent('%0A'), join(body('Unassigned_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('SLA_overdue_lines')), '', concat('*:red_circle: SLA overdue*', decodeUriComponent('%0A'), join(body('SLA_overdue_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('Action_due_lines')), '', concat('*:large_yellow_circle: Next action due*', decodeUriComponent('%0A'), join(body('Action_due_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('Exceptions_lines')), '', concat('*:warning: Automation exceptions*', decodeUriComponent('%0A'), join(body('Exceptions_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('LOA_returns_lines')), '', concat('*:calendar: LOA returns within 7 days*', decodeUriComponent('%0A'), join(body('LOA_returns_lines'), decodeUriComponent('%0A'))))} |

✔ Check: T18 passes.

### STEP S4-03: Payroll cutoff reminder

Where: Inside Try

Compose 'Cutoff days'; Select 'This month cutoffs' and 'Next month cutoffs' (Map text mode); Filter 'Remind today'; Condition (length > 0) → Slack post to the managers channel. Then Catch (email only).

| Cutoff days (Compose) | createArray(int(outputs('Settings')?['CutoffDay1']), int(outputs('Settings')?['CutoffDay2'])) |
| --- | --- |
| This month cutoffs — Map | formatDateTime(addDays(startOfMonth(outputs('Today')), sub(item(), 1)), 'yyyy-MM-dd') |
| Next month cutoffs — Map | formatDateTime(addDays(startOfMonth(addToTime(outputs('Today'), 1, 'Month')), sub(item(), 1)), 'yyyy-MM-dd') |
| Remind today — From (fx) | union(body('This_month_cutoffs'), body('Next_month_cutoffs')) |
| Remind today — advanced | @equals(formatDateTime(outputs('Today'), 'yyyy-MM-dd'), formatDateTime(addDays(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1)), if(equals(dayOfWeek(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1))), 6), -1, if(equals(dayOfWeek(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1))), 0), -2, 0))), 'yyyy-MM-dd')) |
| Slack message (managers) | :alarm_clock: *Payroll cutoff is @{formatDateTime(first(body('Remind_today')), 'dddd, MMM d')}.* Any extra shifts or fractional FTE pickups to report for this pay period? Submit them as *I — Fractional FTE / Extra Shift Pickup*: <@{outputs('Settings')?['IntakeFormUrl']}¦HR change request form> |

✔ Check: T19 passes.

### STEP S4-04: Exception drill

Where: Flow 1

Run T20: make one action fail on purpose, confirm the alert, the Automation Note and the digest Exceptions line, then undo.

✔ Check: T20 = Pass.

### STEP S4-05: Two weeks of steady operation

Where: Views + digest

Use the digest every morning. Redirect any request raised in DMs/email to the form.

End of week 2: review All Open by SLA and Recently Resolved for the SLA baseline.

✔ Check: Gate G4 checklist complete.

## S4 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T18 | Daily digest | One Slack post with the right sections; A2/G names show '(confidential)'. |
| T19 | Cutoff reminder | Managers channel reminder with the form link. Restore the setting. |
| T20 | Exception drill | Admin email with run link; Automation Note filled; item in the Exceptions view and digest. Undo. |

## Gate — G4 — Operational

☐ T18–T20 pass

☐ Two weeks of digests reviewed

☐ No request handled outside the list in those two weeks

☐ SLA baseline reviewed (All Open by SLA / Recently Resolved)

# 11. S5 — Walk — Downstream actions (dependency-driven)

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Jira, offboarding distro, Word letters, Monday board — each only when its dependency is confirmed. | G4 passed; each item's dependency confirmed. | Walk |

### STEP S5-01: Jira ticket for offboarding (A1/A2)

Where: New flow or a branch in Flow 1

When the IT dependency is confirmed: on A1/A2 create → Jira 'Create a new issue' (access revocation + equipment retrieval) → write the issue URL to JiraLink → comment.

In the Checklists table set Auto = 'jira' on the 'Create Jira ticket' steps and tick them in the same flow.

✔ Check: A test A1 creates a Jira issue and fills Jira Ticket Link.

### STEP S5-02: Offboarding distro email

Where: Flow 1 branch

When the distro address is confirmed: A1 → email the distro at intake. A2 stays manual (timing-sensitive access revocation).

✔ Check: Test A1 emails the distro.

### STEP S5-03: Word letters

Where: Word Online (Business) → Populate a Microsoft Word template (premium)

Termination letter (A2), comp change confirmation (C), job change confirmation (B). Save to the HR file; attach to the item.

✔ Check: Generated letter opens correctly.

### STEP S5-04: Monday.com payroll board + backfill link

Where: Monday connector

When the board/column is confirmed: post A1/A2 final pay and C rate changes to the payroll board; send the backfill form link to the manager on A1.

✔ Check: Item appears on the board.

## Gate — G5 — per item

☐ Dependency confirmed in writing

☐ Built and tested on a test request

☐ Checklist step updated to show it is automated (Auto column)

# 12. S6 — Run — Self-service + full audit

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Manager self-service form, dashboard, in-Slack approvals, Paycor iPaaS, holiday-aware SLA. | G5 items as available. | Run |

### STEP S6-01: Manager self-service form

Where: Microsoft Forms → flow → same list

Scoped types (e.g. E, F, I), readiness checklist first.

### STEP S6-02: Dashboard

Where: List views → Power BI (optional)

Open by age, SLA compliance, change-type breakdown.

### STEP S6-03: In-Slack approvals

Where: Bot token

Replace email approvals with Slack buttons once the bot token is approved.

### STEP S6-04: Paycor write-back

Where: Paycor iPaaS

Auto-write approved changes instead of manual entry.

### STEP S6-05: Holiday-aware SLA

Where: Reference workbook

Add a tblHolidays table and skip those dates in Flow 1.

## Gate — Ongoing

☐ Each item ships with its own test cases and a rollback note

# Appendix A–C — Reusable blocks

## Standard opening block

| Settings row (Excel Online (Business) → List rows present in a table) | Location: your People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

## Comment pattern (post to the item's thread)

| <Name> text (Compose) — type the message; insert @{…} parts with fx | e.g. 📥 @{outputs('Request_ID')} received. |
| --- | --- |
| Post <name> (SharePoint → Send an HTTP request to SharePoint) — Method | POST |
| Uri | _api/web/lists/getbytitle('HR Change Requests')/items(@{triggerBody()?['ID']})/Comments |
| Headers | Accept = application/json;odata=nometadata · Content-Type = application/json;odata=nometadata |
| Body (fx) | setProperty(json('{}'), 'text', take(outputs('<Name>_text'), 1900)) |

## Try / Catch pattern

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

# Appendix D — Launch comms

#lane-people-talent announcement (pin it):

📣 *New: one front door for HR changes*
From today, every HR change request (offboarding, job/status, comp, pay/banking, personal data, time/PTO, LOA, benefits, extra shifts) goes through this form: <IntakeFormUrl>
• You'll get a confirmation with a request ID and a target date.
• If it needs approval, the approver gets it automatically.
• You'll hear back when it's done.
Requests sent by DM or email will be pointed back here — if it isn't in the intake, we can't track it. Thank you! — People Ops

HR mailbox automatic reply:

Thanks for reaching out to People Ops. HR change requests are handled through our request form so nothing gets lost: <IntakeFormUrl>. For anything else, a member of the team will reply soon.

# Appendix E — Test pack

| ID | Sprint | Scenario | How | Expected |
| --- | --- | --- | --- | --- |
| T01 | S1 | E — basic intake | Submit an E request on a weekday. | Request = 'E — Personal Data Change — <name>'; Request ID HRC-00000N; SLA = next business day; 📥 comment; People Ops Slack ping; confirmation email. |
| T02 | S1 | Weekend SLA | Submit an E request on Saturday (or check SLA Start in the run of a Friday-evening test). | Saturday submission → SLA = Tuesday (counting starts Monday). |
| T03 | S1 | E checklist | Look at the T01 item. | Checklist has 5 '[ ] 0n.' lines; 03–05 end with '⚙ resolution'; Next Action = '01. Confirm field(s) changing and new value'; 📋 comment lists the steps. |
| T04 | S1 | Other — catch-all | Submit Change Type = Other. | No checklist; '⚠️ … needs manual scoping' comment; Slack warning. |
| T05 | S1 | Resolve E | Set Assignee = you, Status = 3-Resolved. | Completion Date = today; Outcome = Completed; 03–05 ticked [x]; '✅ Resolved on <date> by <you>' (+ note if 01–02 were open); close-the-loop email. |
| T06 | S1 | Live E | Johanna submits and works a real E request. | Same as T01–T05 with no manual fixes. |
| T07 | S2 | I — HR approval (approve) | Submit I: Rate Type Hourly, $100, first date worked in the current pay period before cutoff. | 2-Waiting / Pending / Waiting On Approver; HR approval email; approve → Approved, step 01 [x], 🔓 comment; Status 0-New (no Assignee) or 1-Assigned. |
| T08 | S2 | I — after cutoff | Submit I with first date worked in a pay period whose cutoff has passed. | Pay Period label set; Submitted After Cutoff = Yes; ⚠️ in comment and Slack. |
| T09 | S2 | I — HR rejects | Submit I; reject with a comment. | Status 3-Resolved; Outcome Rejected; open steps [–]; rejection email with approval notes; NO Payroll FYI. |
| T10 | S2 | I — Payroll FYI | Resolve the T07 request. | Payroll room message once; Payroll Notified On = today; editing the item again does not re-post. |
| T11 | S2 | G — LOA | Submit G with an expected return date. | SLA blank ('Per policy' in comment); Assignee = CJ; Slack shows '(confidential — see list)'; ticking every step does not resolve it. |
| T12 | S2 | A1 — voluntary offboarding | Submit A1 with Last Day next Friday. | SLA Due Date = Last Day; 16 steps; 'Terminate in Paycor' line shows 📅 <last day>. |
| T13 | S2 | A2 — involuntary (sensitive) | Submit A2. | Name withheld in Slack and the digest; SLA = Last Day; 12 steps. |
| T14 | S3 | B — two-stage approval | Submit B (Manager = you, Region with a Regional row). | Manager approval first; Regional only after it is approved; both lines in Approval History. |
| T15 | S3 | C — reject at stage 2 | Submit C; approve Manager, reject Regional. | HR stage never sent; Rejected path as in T09. |
| T16 | S3 | No approver | Submit B with a Region that has no Regional row and with the '*' row set Active = No. | Approval Status = Needs approver; Status 2-Waiting; Slack alert. (Restore the '*' row.) |
| T17 | S3 | Checklist progress | On any open request change two '[ ]' to '[x]'; then tick the rest. | Checklist % updates; Next Action = next open step; at 100%: '☑️ … ready to resolve' comment + Slack; Status unchanged. |
| T18 | S4 | Daily digest | Run Flow 7 manually with open test items (one overdue, one 0-New, one exception). | One Slack post with the right sections; A2/G names show '(confidential)'. |
| T19 | S4 | Cutoff reminder | Temporarily set CutoffDay1 to a date ReminderBusinessDays business days from today; run Flow 7. | Managers channel reminder with the form link. Restore the setting. |
| T20 | S4 | Exception drill | Temporarily point Flow 1's Slack step at a channel the service account can't post to; submit E. | Admin email with run link; Automation Note filled; item in the Exceptions view and digest. Undo. |
| T21 | S0 | Permissions | A non-HR colleague submits a request, then browses the list and searches for another employee's request. | They see only their own item. |
| T22 | S3 | Config without flow edits | Change E's SLABusinessDays to 2 in Excel; submit E. | SLA = 2 business days. Restore to 1. |

# Appendix F — Plan traceability

| Project plan item | Where it lives in the build | Sprint |
| --- | --- | --- |
| Guiding principle — One front door | List New form pinned in #lane-people-talent; HR mailbox auto-reply points to it | S0, S2 |
| Guiding principle — Not in the intake, does not exist | Every case is an item; digest + views only show list items | S2 |
| Guiding principle — Slack native first | Updated (D3): Microsoft-native for the record, Slack for visibility | S0 |
| Guiding principle — The list is the system of record | ONE SharePoint list: HR Change Requests | S0 |
| Guiding principle — Templates do the thinking | Checklists table (A1–I) → Flow 2 Checklist Router | S1 |
| Guiding principle — The thread is the work log | Item Comments: intake, checklist, approvals, resolution all logged | S1 |
| Guiding principle — Offboarding is a path | A1/A2 are change types on the same list and engine | S2 |
| Layer 1 — Intake form + confirmation to submitter | List form + Flow 1 Intake Notification (confirmation email, People Ops ping) | S1 |
| Layer 2 / Phase 1 — Thread-based checklist | Flow 2 posts the checklist as an item comment | S1 |
| Layer 2 / Phase 2 — True subtasks + progress | Checklist field with [ ]/[x] + Flow 6 Checklist % and Next Action | S3 |
| Master template items never completed | Checklists table in the reference workbook (SOP source of truth) | S0 |
| Layer 3 — Email sends | Flow 1 confirmation, Flow 4 close-the-loop | S1 |
| Layer 3 — Slack notifications | Flows 1, 2, 3, 5, 6, 7 | S1–S4 |
| Layer 3 — Jira, Word templates, Monday.com | Sprint 5, each behind its dependency gate | S5 |
| Intake fields — universal + conditional | List columns + show/hide formulas (List Fields tab) | S0 |
| List fields — Request ID … Completion date | List columns (List Fields tab) | S0 |
| Status labels 0–3 | Status choice (Statuses tab) | S0 |
| SLA targets by change type | Change Types table → Flow 1 SLA Due Date (business days / last day / per policy) | S1 |
| Completion auto-comment (✅ Resolved on [date] by [assignee] + stamp date) | Flow 4 Completion Auto-Comment | S1 |
| Flow 1 — Intake Notification | Flow 1 | S1 |
| Flow 2 — Checklist Router (10 paths + Other catch-all) | Flow 2 (one generic path reads the table; Other → 'needs manual scoping') | S1 |
| Flow 3 — Payroll Notification (Template I only, not a gate) | Flow 3 | S2 |
| Template I — HR approval → Paycor earning → resolve | Flow 5 (HR stage) + checklist I + Flow 3 | S2 |
| Template I — log against the right pay period; flag after cutoff | Flow 1 Pay Period + Submitted After Cutoff | S2 |
| Template G — route to CJ, stays open until return | Default Assignee = CJ; Flow 6 never auto-resolves; digest flags returns | S2, S4 |
| Approval routing (B, C, F per approval matrix) | Flow 5 + Approvers table; switched on after matrix sign-off | S3 |
| Nice to add — cutoff reminder to managers | Flow 7 cutoff reminder | S4 |
| Phase 3 — Dashboard view | Views (All Open by SLA, Recently Resolved) + daily digest; Power BI later | S4, S6 |
| Phase 3 — Manager self-service form | Microsoft Forms → same list (scoped types) | S6 |
| Phase 3 — Bot token / in-Slack approvals; Paycor iPaaS | Run-phase backlog | S6 |
| Build order — E first, then I, then G | Sprint 1 = E end-to-end; Sprint 2 = I pilot then G | S1, S2 |
| Open question — Slack app vs Power Automate connector | Answered: connector (D9) | S0 |

# Appendix G — Dependencies

| Item | Owner | Status | Needed by |
| --- | --- | --- | --- |
| HR Change Reference.xlsx stored on the People Ops site | CJ | Ready (this kit) | S0 |
| Slack connection under a People Ops service account | CJ / IT | To confirm | S0 |
| Field list signed off | Johanna | To confirm | S0 |
| Approval matrix signed off by stakeholders | CJ | To confirm | S3 |
| Jira connector access in Power Automate + HR Jira project | IT | To confirm | S5 |
| Shared offboarding email distro exists and is current | CJ / Johanna | To confirm | S5 |
| Word termination letter template (content controls) | CJ | To build | S5 |
| Monday backfill request form URL | Talent | To confirm | S5 |
| Payroll Monday board — column/item to post to | Sydney / Sandra | To confirm | S5 |
| Paycor bot token / iPaaS | IT / Paycor CSM | Pending | S6 |

# Appendix H — The one list: HR Change Requests

Full detail (choices, show formulas) is on the List Fields tab of the reference workbook.

| Internal name | Type | Req. | Group | Show for | Set by |
| --- | --- | --- | --- | --- | --- |
| Title | Single line of text | No | Universal |  | Flow 1: '[Change Type] — [Employee Name]' |
| RequestId | Single line of text | No | Case |  | Flow 1: HRC-000123 |
| EmployeeName | Single line of text | Yes | Universal |  | Submitter |
| EmployeeId | Single line of text | Yes | Universal |  | Submitter |
| Manager | Person | Yes | Universal |  | Submitter (replaces 'Manager Name' so approvals can route) |
| ChangeType | Choice | Yes | Universal |  | Submitter |
| EffectiveDate | Date only | Yes | Universal |  | Submitter |
| Region | Choice | No | Universal |  | Submitter (picks the Regional approver) |
| Notes | Multiple lines of text | No | Universal |  | Submitter |
| RequestedBy | Person | No | Case |  | Flow 1 (the submitter) |
| Status | Choice | No | Case |  | HR (approvals flow sets 2-Waiting / result) |
| Assignee | Person | No | Case |  | HR (or default from Change Types) |
| SLADueDate | Date only | No | Case |  | Flow 1 |
| NextAction | Single line of text | No | Case |  | Flow 2 / Flow 6 (first open checklist step); HR can overwrite |
| NextActionDue | Date only | No | Case |  | Flow 1 (= SLA); HR updates |
| WaitingOn | Choice | No | Case |  | HR when Status = 2-Waiting (approvals flow sets 'Approver') |
| Checklist | Multiple lines of text (plain) | No | Case |  | Flow 2 writes it; HR ticks [ ] → [x] |
| ChecklistProgress | Number (0–100) | No | Case |  | Flow 6 |
| ApprovalStatus | Choice | No | Case |  | Flow 5 |
| CurrentApprover | Single line of text | No | Case |  | Flow 5 |
| ApprovalHistory | Multiple lines of text (plain) | No | Case |  | Flow 5 |
| Outcome | Choice | No | Case |  | Flow 4 (Completed) / Flow 5 (Rejected) / HR (Withdrawn) |
| CompletionDate | Date only | No | Case |  | Flow 4 (auto-stamp) |
| JiraLink | Single line of text | No | Case |  | HR (offboarding only; automated in Sprint 5) |
| PayPeriod | Single line of text | No | Case |  | Flow 1 (type I) |
| AfterCutoff | Yes/No | No | Case |  | Flow 1 (type I) |
| PayrollNotifiedOn | Date only | No | Case |  | Flow 3 (type I) |
| AutomationNote | Single line of text | No | Case |  | Catch blocks (exceptions) |
| LastDay | Date only | No | Conditional | A1 A2 | Submitter |
| SeparationReason | Choice | No | Conditional | A1 A2 | Submitter |
| EquipmentToRetrieve | Multiple lines of text | No | Conditional | A1 A2 | Submitter |
| FinalPayType | Single line of text | No | Conditional | A1 A2 | Submitter |
| NewTitle | Single line of text | No | Conditional | B | Submitter |
| NewDepartment | Single line of text | No | Conditional | B | Submitter |
| NewLocation | Single line of text | No | Conditional | B | Submitter |
| EmploymentStatus | Choice | No | Conditional | B | Submitter |
| NewRate | Currency | No | Conditional | C | Submitter |
| EffectivePayPeriod | Single line of text | No | Conditional | C | Submitter |
| PayChangeType | Choice | No | Conditional | D | Submitter |
| VerificationAttached | Yes/No | No | Conditional | D | Submitter |
| FieldsChanging | Single line of text | No | Conditional | E | Submitter |
| NewValue | Multiple lines of text | No | Conditional | E | Submitter |
| TimeRequestType | Choice | No | Conditional | F | Submitter |
| LeaveType | Choice | No | Conditional | G | Submitter |
| StartDate | Date only | No | Conditional | F G I | Submitter |
| EndDate | Date only | No | Conditional | F G | Submitter |
| Hours | Number | No | Conditional | F | Submitter |
| LifeEventType | Choice | No | Conditional | H | Submitter |
| QualifyingDate | Date only | No | Conditional | H | Submitter |
| DocumentationAttached | Yes/No | No | Conditional | G H | Submitter |
| DatesWorked | Single line of text | No | Conditional | I | Submitter |
| ShiftType | Choice | No | Conditional | I | Submitter |
| RateType | Choice | No | Conditional | I | Submitter |
| RateAmount | Currency | No | Conditional | I | Submitter |
| HoursOrDays | Number | No | Conditional | I | Submitter |