HR Change + Orchestration

Build Blueprint

One form · one SharePoint list · Excel reference tables · Approvals · Slack visibility

| Owner | CJ |
| --- | --- |
| Primary executor | Johanna |
| Reference | Project 10k: People Team Owned Automations — Steps 5, 5b, 6 |
| Version | 3.0 — core-column list, general HR request types, Microsoft Form front door |
| Status | Ready to start Sprint 0 |

# 1. How to use this blueprint

This is the build, in order. Each sprint has a goal, steps and a gate. Do the steps, run the tests, pass the gate, then move on. Every step has an ID (S1-03) that matches a row in the tracker workbook, where you set its status.

| File | What it is | Where it goes |
| --- | --- | --- |
| HR Change Blueprint.docx | This document — the step-by-step build | Wherever you read it |
| HR Change Build Blueprint.xlsx | Tracker: roadmap with dates, every step with a status, gates, test pack, decisions | Your working files |
| HR Change Reference.xlsx | The reference tables the flows read: Settings, Change Types, Checklists, Approvers (+ list field reference) | People Ops site → Documents → HR Change |
| HR-Change-Requests.csv | Creates the one SharePoint list (core columns) | Upload once in Sprint 0 |

### Conventions in every flow step

Rename every action to the name shown in bold. Expressions refer to actions by name with spaces replaced by _ (an action named 'Request ID' is outputs('Request_ID')).

(fx) means: click in the field → fx (Insert expression) → paste → Add. Don't paste a leading @.

Text containing @{ … }: type the plain text, and insert each @{ … } part with fx at that spot.

SharePoint 'Update item' asks for required columns: pick the same field from the trigger (it writes back what's already there).

Test loop: Save → Test → Manually → create or edit the item → open the run. SharePoint triggers check about once a minute.

Build every action inside the 'Try' scope; the 'Catch' scope below it alerts you if anything fails (Appendix C).

# 2. What we're building

The project plan, rebuilt on Microsoft 365 for the whole HR team: one Microsoft Form is the front door; ONE SharePoint list with the core service-desk columns is the system of record; anything specific to a request lives in its Description and its sub-step Checklist; the templates, SLAs and approval matrix are tables in one Excel workbook; Slack stays where people see what's happening.

| Layer | Plan (Slack design) | This build |
| --- | --- | --- |
| Front door | Slack Workflow Builder form | Microsoft Form 'HR Request', pinned in #lane-people-talent (D3) |
| System of record | HR Change Slack List | SharePoint list 'HR Change Requests' — core columns only, HR-only (D2) |
| Request types | A1–I (HR changes) | 16 general HR types + Other, in five groups (D4) |
| Type-specific fields | Conditional form fields | Description + the type's 'info needed' prompt |
| Templates / SOP | Master template items on the list | Checklists table in the reference workbook |
| Checklist delivery | Message in the item thread | Item comment (thread) + editable Checklist field with progress % |
| Approvals | Text steps / Slack DMs | Power Automate Approvals, sequential, from the approval chain table |
| Notifications | Workflow Builder messages | Slack connector posts + one daily digest |

## The seven flows

| Flow | Plan reference | Trigger | What it does | Sprint |
| --- | --- | --- | --- | --- |
| 0 Form Intake | Layer 1 intake | Form response | Copies the answers into a new list item (requester, employee, manager, category, effective date, description) | S1 |
| 1 Intake Notification | Flow 1 | Item created | Ticket reference + title, priority default, received date, SLA, pay period/cutoff (XPAY), default assignee, 📥 comment, People Ops ping, confirmation email with 'info needed' | S1 |
| 2 Checklist Router | Flow 2 (+ Other catch-all) | Item created | Reads this type's sub-steps from Excel, writes the Checklist field, posts them to the thread; OTHER → 'needs manual scoping' | S1 |
| 3 Case Updates | Phase 2 progress | Item modified | First human response stamp; Checklist % and Next Action from the [ ]/[x] ticks; 'ready to resolve' ping | S1 |
| 4 Close-out | Completion auto-comment + Flow 3 | Item modified → 3-Resolved | Closed Date, ticks 'resolution' steps, ✅ comment, close-the-loop email, People Ops summary, Payroll FYI (XPAY) | S1–S2 |
| 5 Approval Routing | Approval matrix | Item created | Sequential approvals from the chain; decisions to thread + Internal Notes; unlocks 🔒 steps or closes as Rejected | S2–S3 |
| 6 Daily Digest + Cutoff Reminder | Nice-to-add + Phase 3 dashboard | Daily 8:00 | New / SLA / next action / waiting / exceptions digest; extra-pay reminder before each payroll cutoff | S4 |

Why separate flows: as the plan says for Flow 2, a failure in one shouldn't take down another — and each one is small enough to build and test in a sitting.

# 3. Design decisions

Three need confirmation before Sprint 0 ends (Status = Confirm).

| ID | Topic | Decision | Status |
| --- | --- | --- | --- |
| D1 | System of record | ONE SharePoint list, HR Change Requests, replaces the HR Change Slack List. | Decided |
| D2 | List shape | The list keeps only the core service-desk columns (from the inspiration) plus the plan's universal fields. Everything request-specific goes in Description and the sub-step Checklist. | Decided |
| D3 | Front door | A Microsoft Form (org-only, records the responder) pinned in #lane-people-talent. The list is HR-only; HR can still add items directly for walk-ins or calls. | Confirm (CJ) |
| D4 | Change types | 16 general HR request types (+ Other) in five groups. Your A1–I types map into them (PlanRef column). | Confirm (CJ) |
| D5 | XPAY — Payroll role | Payroll is a verifier, not a gate: a one-way Slack FYI when People Ops closes an XPAY case. | Confirm (CJ) |
| D6 | Reference data | SLAs, approval chains, checklists, approvers, settings and 'info needed' prompts live in one Excel workbook the flows read. | Decided |
| D7 | Checklist / sub-steps | Flow 2 posts the steps to the item's comment thread and writes them to the Checklist field. HR ticks [ ] → [x]; Flow 3 keeps Checklist % and Next Action current. | Decided |
| D8 | Plan Flow 3 (Payroll Notification) | Merged into Flow 4 Close-out: it runs once per closure, and posts the Payroll FYI when the change type says NotifyPayrollOnClose = Yes. | Decided |
| D9 | First human response | Stamped automatically the first time a person (not the service account) moves a request off 0-New. | Decided |
| D10 | Approvals | Power Automate Approvals (email, Teams, app), sequential, from ApprovalChain. Decisions go to the comment thread and Internal Notes. In-Slack buttons wait for the Phase 3 bot token. | Decided |
| D11 | Slack connection | Power Automate Slack connector (OAuth) under a People Ops service account; posts go to channels. | Decided |
| D12 | Sensitive types | OFF-I, LOA and ER withhold the employee name from Slack and the digest. ER keeps only a summary on the list; details live in the restricted case file. | Decided |
| D13 | Approval rollout | XPAY's HR approval goes live in Sprint 2 (pilot). JOB, COMP, PTO (and REQ) chains switch on in Sprint 3 by filling ApprovalChain after matrix sign-off. | Decided |
| D14 | SLA calendar | Business days skip weekends, not holidays. | Accepted |
| D15 | Sensitive data in Description | The form tells people not to type bank numbers, SSNs or medical details. HR collects them securely. | Decided |
| D16 | Plan typo | 'deparHRent' → 'department' (a find/replace of 'tm' → 'HR'). Check the source doc for other damaged words. | FYI |

# 4. What we took from the inspiration — and what we didn't

The email-ticketing design was reviewed against the project plan's principles. The test: does it make the HR change process clearer or more reliable without breaking 'one front door'?

| Idea | Verdict | How it shows up (or why not) |
| --- | --- | --- |
| Core ticket columns (reference, requester, category, priority, status, owner, received, first response, next action + due, closed, internal notes) | Adopt | They are the list (List Fields tab). Plan fields kept: Employee Name/ID, Manager, Effective Date, SLA Due Date. |
| Message / conversation identifiers, last inbound date | Defer | Only meaningful with email intake. |
| Email-first intake | Reject | Breaks 'One front door' and 'Not in the intake, does not exist'. |
| Don't give employees access to the whole HR queue | Adopt | Microsoft Forms front door; HR-only list (D3). |
| One owner + Next action + Next action date on every active case | Adopt | Flow 3 keeps Next Action = first open sub-step; HR can override. |
| Richer waiting statuses | Adapt | Waiting On field used with 2-Waiting. |
| First human response date | Adopt | Stamped automatically (D9). |
| Action-based workbench views | Adopt | 8 views, incl. Needs Attention Today and Exceptions. |
| Daily digest instead of per-update emails | Adopt | Flow 6, sensitive names withheld. |
| Restricted lane for sensitive casework | Adapt | ER type with summary-only rule + restricted case file; Sensitive flag hides names. |
| Ticket Messages list; copying email bodies | Reject | One-list rule; the comment thread is the log. |
| Send HR responses from list fields | Reject | Complexity for little gain. |
| Auto-close after inactivity | Reject | LOA must stay open; closure is a deliberate HR act. |
| Exception path — never lose a request | Adopt | Try/Catch in every flow → admin email + Automation Note + Exceptions view. |
| Loop guards | Adopt | Trigger conditions (Flow 4) and compare-before-write (Flow 3). |
| Don't promise resolution dates in acknowledgements | Adopt | Confirmation email says 'target' and lists the info needed. |
| Pilot scenario list | Adapt | 22-case Test Pack for HR request paths, approvals, permissions, failures. |
| Test access with a non-HR account | Adopt | Test T21. |

# 5. Roadmap — sprints and gates

Two-week sprints (Sprint 0 is one week). Dates live in the tracker: set the start date on its Overview tab.

| Sprint | Name | Phase | Weeks | Gate |
| --- | --- | --- | --- | --- |
| S0 | Foundations | Crawl | 1 | G0 — Ready to build |
| S1 | Crawl — DATA path end to end | Crawl | 2 | G1 — Plumbing proven |
| S2 | Crawl complete — XPAY pilot + front door live | Crawl | 2 | G2 — Front door live |
| S3 | Walk — approval chains + UAT | Walk | 2 | G3 — Approvals live |
| S4 | Walk — daily digest, cutoff reminder, hardening | Walk | 2 | G4 — Operational |
| S5 | Walk — downstream actions (dependency-driven) | Walk | 2 | G5 — per item |
| S6 | Run — full audit + integrations | Run | ongoing | Ongoing |

### S0 gate — G0 — Ready to build

☐ D3, D4, D5 confirmed by CJ

☐ Change types, InfoNeeded wording and checklists reviewed with Johanna

☐ Reference workbook uploaded and Settings filled

☐ List built (core columns, choices, views); form built and not yet shared

☐ T21 passed (a non-HR colleague can submit the form but can't open the list)

### S1 gate — G1 — Plumbing proven

☐ T01–T06 pass

☐ One live DATA request by Johanna closed end to end

☐ A failure alert received from a Catch block

☐ Flows owned by the service account, not a personal one

### S2 gate — G2 — Front door live

☐ T07–T13 pass

☐ First real XPAY case approved, earning entered, closed, Payroll FYI posted

☐ Form pinned in #lane-people-talent; announcement sent

☐ HR mailbox auto-reply points to the form

### S3 gate — G3 — Approvals live

☐ Matrix signed off; Approvers table filled per region

☐ T14–T17 and T22 pass

☐ UAT with Johanna on every change type

### S4 gate — G4 — Operational

☐ T18–T20 pass

☐ Two weeks of digests reviewed

☐ No request handled outside the list in those two weeks

☐ First-response and SLA baseline reviewed (views)

### S5 gate — G5 — per item

☐ Dependency confirmed in writing

☐ Built and tested on a test request

☐ Checklist step marked automated (Auto column)

### S6 gate — Ongoing

☐ Each item ships with its own tests and a rollback note

# 6. S0 — Foundations

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Reference workbook, the one list, the form, views, connections. | Plan approved; this kit downloaded. | Crawl |

### STEP S0-01: Confirm the open design decisions

Where: Decisions tab

Review D3 (Microsoft Form front door, HR-only list), D4 (general change types), D5 (XPAY: Payroll verifier, not gate).

Mark each Confirmed or Changed.

✔ Check: D3, D4, D5 no longer say 'Confirm'.

### STEP S0-02: Store the reference workbook

Where: People Ops SharePoint site → Documents

Create a folder 'HR Change' and upload HR Change Reference.xlsx. Folder → Manage access: HR owners edit; nobody else needs access.

Read the About sheet: never rename a table (tblSettings, tblChangeTypes, tblChecklist, tblApprovers) or a column header.

✔ Check: The file opens in Excel for the web; Table Design shows the four table names.

### STEP S0-03: Fill in Settings

Where: HR Change Reference.xlsx → Settings

Set TimeZone, CutoffDay1/2 (real payroll cutoffs), ReminderBusinessDays, ServiceAccountEmail, AdminEmail. FormUrl comes in S0-10.

✔ Check: No '<' placeholders left except FormUrl.

### STEP S0-04: Review Change Types with Johanna

Where: HR Change Reference.xlsx → Change Types

Check every type's Group, DefaultPriority, SLA, DueDateRule and InfoNeeded wording (it goes into the form subtitle and the confirmation email).

Retire a type by deleting its row and its choice; add one by adding a row (Code = the text before ' — ').

Leave ApprovalChain blank for JOB, COMP, PTO, REQ until Sprint 3 (D13). XPAY = 'HR' (pilot).

Set DefaultAssigneeEmail where a type always goes to the same person (LOA and ER → CJ are pre-filled).

✔ Check: Every row has Code, ChangeType, DueDateRule; Yes/No columns contain only Yes or No.

### STEP S0-05: Review the sub-step checklists

Where: HR Change Reference.xlsx → Checklists

Walk each type's steps. Keep Step as two digits (01, 02 …). Auto: 'approval' / 'resolution' steps tick themselves. AfterApproval = Yes shows 🔒.

✔ Check: Johanna signs off each type's steps.

### STEP S0-06: Draft the Approvers table

Where: HR Change Reference.xlsx → Approvers

Rows for Regional / HR / Payroll by Region ('*' = any region). Region values must match the list's Region choices.

✔ Check: An active HR row with Region '*' exists (needed for the XPAY pilot).

### STEP S0-07: Create the list from CSV

Where: Site → + New → List → From CSV → HR-Change-Requests.csv

Keep the headers exactly (no spaces = the internal names the flows use). Set types per the List Fields tab.

Name it 'HR Change Requests' → Create. Delete the SAMPLE row.

Add the Person column AssignedTo (type the name without spaces; rename the display name later if you like).

Paste the full choice lists into ChangeType, Priority, Status, Region, WaitingOn, ApprovalStatus, Outcome. Defaults: Status 0-New, ApprovalStatus Not required.

Rename display names to the List Fields tab's 'Display name' (e.g. ChangeType → Category, RequestId → Ticket Reference).

✔ Check: List settings → Columns: internal names have no spaces (hover a column: Field=EmployeeName).

### STEP S0-08: Make the list HR-only

Where: List settings → Permissions for this list

Stop inheriting permissions. Keep HR team (Edit or above) and the service account; remove everyone else.

Nobody else needs access: requesters use the form and get emails.

✔ Check: Test T21.

### STEP S0-09: Create the workbench views

Where: List → All Items → Create new view

Create the 8 views on the Views tab.

✔ Check: 'Needs Attention Today' and 'Exceptions' exist.

### STEP S0-10: Build the 'HR Request' form

Where: forms.office.com → New Form

Settings: 'Only people in my organization can respond' + 'Record name'.

Add the 8 questions from the Form Questions tab, in order. Question 1's choices = the Category values exactly (copy from Change Types → ChangeType).

Details subtitle: paste the wording from the Form Questions tab. Optionally list each type's InfoNeeded under it.

Copy the form link (Collect responses → Copy link) into Settings → FormUrl. Don't share it yet.

✔ Check: Preview: all 8 questions; question 1 shows all 17 categories.

### STEP S0-11: Create the connections

Where: make.powerautomate.com → Data → Connections

Sign in as the People Ops service account for SharePoint, Excel Online (Business), Office 365 Outlook, Office 365 Users, Microsoft Forms, Approvals and Slack (D11).

Make sure that account owns the form (or is a form co-owner) so Flow 0 can read responses.

✔ Check: Seven connections show 'Connected' under the service account.

## S0 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T21 | Permissions | Form works; list says they don't have access. |

## Gate — G0 — Ready to build

☐ D3, D4, D5 confirmed by CJ

☐ Change types, InfoNeeded wording and checklists reviewed with Johanna

☐ Reference workbook uploaded and Settings filled

☐ List built (core columns, choices, views); form built and not yet shared

☐ T21 passed (a non-HR colleague can submit the form but can't open the list)

# 7. S1 — Crawl — DATA path end to end

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 0 Form Intake, Flow 1 Intake Notification, Flow 2 Checklist Router, Flow 3 Case Updates, Flow 4 Close-out. Proven on DATA. | G0 passed. | Crawl |

### STEP S1-01: Create 'HR Change - 0 Form Intake'

Where: My flows → + New flow → Automated cloud flow

Trigger: Microsoft Forms — When a new response is submitted · Form: HR Request.

Add Scope 'Try'. Inside: Microsoft Forms → Get response details 'Response' (Form + Response Id from the trigger); Office 365 Users → Get user profile (V2) 'Requester' (User = Responders' Email).

SharePoint → Create item 'Create request' in HR Change Requests with the fields below (pick each answer from 'Response' in Dynamic content).

Below Try: the Catch pattern (no 'Flag the item' — there is no item yet).

| Title | Dynamic content 'What do you need?', then type ' — ', then 'Employee name' (Flow 1 rewrites it anyway) |
| --- | --- |
| ChangeType Value | answer: What do you need? |
| EmployeeName / EmployeeId / ManagerEmail | answers 2, 3, 4 |
| Region Value | answer 5 |
| EffectiveDate | answer 6 |
| Priority Value (fx) — blank when unanswered; inside fx, click answer 7 in Dynamic content where it says <answer 7> | if(empty(<answer 7>), null, <answer 7>) |
| Description | answer 8 |
| RequesterEmail | Responders' Email (from Response) |
| RequesterName | Display Name (from Requester) |

✔ Check: Submit the form once: a new list item appears with these fields.

### STEP S1-02: Create 'HR Change - 1 Intake Notification'

Where: Automated cloud flow

Trigger: SharePoint — When an item is created · List: HR Change Requests. (Runs for form requests AND items HR adds by hand.)

Add Scope 'Try' and the Standard opening block inside it (Appendix A).

| Settings row (Excel Online (Business) → List rows present in a table) | Location: People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

✔ Check: Run once with a DATA request: Config shows the DATA row.

### STEP S1-03: SLA due date

Where: Inside Try, after Request ID

Four Compose actions.

| Submitted Local | convertFromUtc(triggerBody()?['Created'], outputs('Settings')?['TimeZone']) |
| --- | --- |
| SLA Start (weekend submissions start Monday) | addDays(startOfDay(outputs('Submitted_Local')), if(equals(dayOfWeek(outputs('Submitted_Local')), 6), 2, if(equals(dayOfWeek(outputs('Submitted_Local')), 0), 1, 0))) |
| SLA Days | if(empty(outputs('Config')?['SLABusinessDays']), 0, int(outputs('Config')?['SLABusinessDays'])) |
| SLA Due Date | if(equals(outputs('Config')?['DueDateRule'], 'Effective date'), formatDateTime(triggerBody()?['EffectiveDate'], 'yyyy-MM-dd'), if(equals(outputs('SLA_Days'), 0), null, formatDateTime(addDays(outputs('SLA_Start'), add(add(mul(div(outputs('SLA_Days'), 5), 7), mod(outputs('SLA_Days'), 5)), if(greater(add(dayOfWeek(outputs('SLA_Start')), mod(outputs('SLA_Days'), 5)), 5), 2, 0))), 'yyyy-MM-dd'))) |

✔ Check: DATA submitted Monday → SLA Due Date = Tuesday.

### STEP S1-04: Pay period + cutoff flag (XPAY)

Where: Inside Try

Three Compose actions. Effective Date = first date worked for XPAY.

| Pay Period | concat(formatDateTime(triggerBody()?['EffectiveDate'], 'yyyy-MM'), if(lessOrEquals(dayOfMonth(triggerBody()?['EffectiveDate']), 15), ' (1-15)', ' (16-EOM)')) |
| --- | --- |
| Cutoff Date | addDays(startOfMonth(triggerBody()?['EffectiveDate']), sub(int(if(lessOrEquals(dayOfMonth(triggerBody()?['EffectiveDate']), 15), outputs('Settings')?['CutoffDay1'], outputs('Settings')?['CutoffDay2'])), 1)) |
| After Cutoff | and(equals(outputs('Code'), 'XPAY'), greater(ticks(outputs('Submitted_Local')), ticks(addDays(outputs('Cutoff_Date'), 1)))) |

✔ Check: For DATA: After Cutoff = false.

### STEP S1-05: Write the core fields back

Where: Inside Try → SharePoint → Update item

List: HR Change Requests · Id: ID (trigger). Required columns it asks for: pick the same field from the trigger.

Don't set Status or ApprovalStatus here — column defaults cover intake; Flow 5 owns approvals.

| Title (fx) | concat(triggerBody()?['ChangeType']?['Value'], ' — ', triggerBody()?['EmployeeName']) |
| --- | --- |
| RequestId (fx) | outputs('Request_ID') |
| Priority Value (fx) | coalesce(triggerBody()?['Priority']?['Value'], outputs('Config')?['DefaultPriority'], 'Routine') |
| ReceivedDate (fx) | triggerBody()?['Created'] |
| SLADueDate (fx) / NextActionDue (fx) | outputs('SLA_Due_Date') · outputs('SLA_Due_Date') |
| RequesterEmail (fx) — keeps form value; falls back to whoever created the item | coalesce(triggerBody()?['RequesterEmail'], triggerBody()?['Author']?['Email']) |
| RequesterName (fx) | coalesce(triggerBody()?['RequesterName'], triggerBody()?['Author']?['DisplayName']) |

✔ Check: Item shows Ticket Reference HRC-00000N, Priority, Received Date, SLA Due Date.

### STEP S1-06: Default assignee

Where: Inside Try → Condition 'Default assignee?'

Left (fx) and(empty(triggerBody()?['AssignedTo']), not(empty(coalesce(outputs('Config')?['DefaultAssigneeEmail'], '')))) · is equal to · (fx) true

True → Update item 'Set default assignee' (required columns from trigger).

| AssignedTo Claims (fx) | outputs('Config')?['DefaultAssigneeEmail'] |
| --- | --- |

✔ Check: An LOA request gets CJ as Assigned To.

### STEP S1-07: Intake comment

Where: Inside Try — Comment pattern (Appendix B) named 'Intake'

Add 'Display Name' first (Slack uses it too).

| Display Name (Compose) | if(equals(outputs('Config')?['Sensitive'], 'Yes'), '(confidential — see list)', triggerBody()?['EmployeeName']) |
| --- | --- |
| Intake text (Compose) | 📥 @{outputs('Request_ID')} received from @{coalesce(triggerBody()?['RequesterName'], triggerBody()?['Author']?['DisplayName'])}. Priority: @{coalesce(triggerBody()?['Priority']?['Value'], outputs('Config')?['DefaultPriority'])}. SLA target: @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}. Info needed for this type: @{outputs('Config')?['InfoNeeded']}@{if(equals(outputs('Code'), 'XPAY'), concat(decodeUriComponent('%0A'), 'Pay period: ', outputs('Pay_Period'), if(outputs('After_Cutoff'), ' ⚠️ submitted after the payroll cutoff', '')), '')} |
| Post intake — Body (fx) | setProperty(json('{}'), 'text', take(outputs('Intake_text'), 1900)) |

✔ Check: Comment in the item's Comments pane.

### STEP S1-08: Ping the People Ops room

Where: Inside Try → Slack → Post message (V2)

Channel: People Ops room.

| Message text | :inbox_tray: *New HR request <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}>* — @{coalesce(triggerBody()?['Priority']?['Value'], outputs('Config')?['DefaultPriority'])} @{triggerBody()?['ChangeType']?['Value']} — @{outputs('Display_Name')} Effective @{formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d, yyyy')} • SLA target @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}@{if(outputs('After_Cutoff'), ' • :warning: after payroll cutoff', '')} |
| --- | --- |

✔ Check: Posts; for OFF-I / LOA / ER the name shows '(confidential — see list)'.

### STEP S1-09: Confirmation to the requester

Where: Inside Try → Office 365 Outlook → Send an email (V2)

Lists what HR needs for this request type, without promising a date.

| To (fx) | coalesce(triggerBody()?['RequesterEmail'], triggerBody()?['Author']?['Email']) |
| --- | --- |
| Subject | We've got your request: @{outputs('Request_ID')} |
| Body | Hi @{coalesce(triggerBody()?['RequesterName'], triggerBody()?['Author']?['DisplayName'])}, Thanks for using the HR front door. Your request @{outputs('Request_ID')} (@{triggerBody()?['ChangeType']?['Value']}) is in the People Ops queue. To finish it we'll need: @{outputs('Config')?['InfoNeeded']}. If anything's missing from what you sent, just reply to this email. Target: @{coalesce(outputs('SLA_Due_Date'), outputs('Config')?['SLATarget'])}. This is an automatic confirmation — a team member will pick it up and keep you posted. People Ops |

✔ Check: Email arrives with the InfoNeeded line.

### STEP S1-10: Catch block + test

Where: Below Try

Catch pattern (Appendix C). Run T01 and T02.

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T01, T02 = Pass.

### STEP S1-11: Create 'HR Change - 2 Checklist Router'

Where: Automated cloud flow

Trigger: When an item is created · List: HR Change Requests. Separate from Flow 1 on purpose: one failing can't stop the other.

Scope 'Try' + Standard opening block.

| Settings row (Excel Online (Business) → List rows present in a table) | Location: People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

✔ Check: Saved.

### STEP S1-12: Read this type's sub-steps

Where: Inside Try

Excel List rows 'Checklist rows' (tblChecklist); Filter array 'Active steps'.

| Checklist rows — Filter Query / Order By | Code eq '@{outputs('Code')}' · Step |
| --- | --- |
| Active steps — From (fx) / advanced | outputs('Checklist_rows')?['body/value'] · @equals(item()?['Active'], 'Yes') |

✔ Check: For DATA: 5 rows.

### STEP S1-13: Write and post the checklist

Where: Inside Try → Condition 'Has checklist'

Left (fx) length(body('Active_steps')) · is greater than · 0. True branch: two Selects (Map in text mode), one Compose, Update item, Comment pattern 'Checklist comment'.

| Checklist lines — From / Map | body('Active_steps') · concat('[ ] ', item()?['Step'], '. ', item()?['Task'], if(equals(item()?['AfterApproval'], 'Yes'), ' 🔒', ''), if(equals(item()?['DueOnLastDay'], 'Yes'), concat(' 📅 ', formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d')), ''), if(empty(item()?['Auto']), '', concat(' ⚙ ', item()?['Auto']))) |
| --- | --- |
| Comment lines — From / Map | body('Active_steps') · concat('☐ ', item()?['Step'], '. ', item()?['Task'], if(empty(item()?['Details']), '', concat(' — ', item()?['Details']))) |
| Checklist text (Compose) | join(body('Checklist_lines'), decodeUriComponent('%0A')) |
| Save checklist (Update item) — Checklist / ChecklistProgress / NextAction | outputs('Checklist_text') · 0 · concat(first(body('Active_steps'))?['Step'], '. ', first(body('Active_steps'))?['Task']) |
| Checklist comment text (Compose) | 📋 @{outputs('Code')} sub-steps — @{length(body('Active_steps'))}. Tick them in the Checklist field by changing [ ] to [x]. @{join(body('Comment_lines'), decodeUriComponent('%0A'))} |
| Post checklist comment — Body (fx) | setProperty(json('{}'), 'text', take(outputs('Checklist_comment_text'), 1900)) |

✔ Check: DATA item: 5 '[ ]' lines; Next Action = '01. …'; checklist comment posted.

### STEP S1-14: Catch-all for OTHER

Where: Condition 'Has checklist' → False

Comment pattern 'No template' + Slack post. Then Catch block below Try. Run T03, T04.

| No template text (Compose) | ⚠️ No sub-steps for @{outputs('Code')} — needs manual scoping. Assign it and write the steps into the Checklist field ([ ] one per line). |
| --- | --- |
| Slack message | :warning: <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}> (@{triggerBody()?['ChangeType']?['Value']}) needs manual scoping. |
| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T03, T04 = Pass.

### STEP S1-15: Create 'HR Change - 3 Case Updates'

Where: Automated cloud flow

Trigger: When an item is created or modified · List: HR Change Requests. Trigger Settings → Concurrency control ON, degree 1.

Purpose: stamps First Human Response, keeps Checklist % and Next Action in step with the ticks. Compare-before-write ends its own loop after one extra run.

Scope 'Try': Settings row + Settings, then the composes below.

| First response needed (Compose) | and(empty(triggerBody()?['FirstResponseDate']), not(equals(triggerBody()?['Status']?['Value'], '0-New')), not(equals(toLower(triggerBody()?['Editor']?['Email']), toLower(outputs('Settings')?['ServiceAccountEmail'])))) |
| --- | --- |
| Lines (Compose) | split(replace(coalesce(triggerBody()?['Checklist'], ''), decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) |
| Open steps / Done steps (Filter arrays on Lines) | @startsWith(trim(item()), '[ ]') · @startsWith(toLower(trim(item())), '[x]') |
| Progress (Compose) | if(equals(add(length(body('Open_steps')), length(body('Done_steps'))), 0), 0, div(mul(length(body('Done_steps')), 100), add(length(body('Open_steps')), length(body('Done_steps'))))) |
| Progress changed (Compose) | not(equals(float(outputs('Progress')), float(coalesce(triggerBody()?['ChecklistProgress'], 0)))) |
| Checklist next (Compose) | if(empty(body('Open_steps')), '', take(trim(substring(trim(first(body('Open_steps'))), 3)), 250)) |
| Next action (Compose) — HR's own text sticks until the next tick | if(or(outputs('Progress_changed'), empty(triggerBody()?['NextAction'])), outputs('Checklist_next'), triggerBody()?['NextAction']) |

✔ Check: Saved.

### STEP S1-16: Write only when something changed

Where: Inside Try → Condition 'Changed'

Left (fx) below · is equal to · (fx) true → Update item (required columns from trigger) → Condition 'Just finished' → Comment pattern 'Ready' + Slack. Then Catch.

| Changed — Left | or(outputs('First_response_needed'), outputs('Progress_changed'), not(equals(outputs('Next_action'), coalesce(triggerBody()?['NextAction'], '')))) |
| --- | --- |
| Update — FirstResponseDate (fx) | if(outputs('First_response_needed'), utcNow(), triggerBody()?['FirstResponseDate']) |
| Update — ChecklistProgress / NextAction | outputs('Progress') · outputs('Next_action') |
| Just finished — Left (· is equal to · true) | and(outputs('Progress_changed'), equals(outputs('Progress'), 100), not(equals(triggerBody()?['Status']?['Value'], '3-Resolved'))) |
| Ready text (Compose) | ☑️ All sub-steps are done — set Status to 3-Resolved to close (LOA: only once the return is confirmed). |
| Slack message | :ballot_box_with_check: All steps done on <@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}> — @{coalesce(triggerBody()?['AssignedTo']?['DisplayName'], 'owner')}, ready to resolve. |
| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T17 passes.

### STEP S1-17: Create 'HR Change - 4 Close-out'

Where: Automated cloud flow

Trigger: When an item is created or modified · List: HR Change Requests. Trigger conditions (2 lines): fires once per closure — the flow stamps Closed Date, so its own update can't re-fire it.

Scope 'Try' + opening block (skip Request ID).

| Trigger condition 1 | @equals(triggerBody()?['Status']?['Value'], '3-Resolved') |
| --- | --- |
| Trigger condition 2 | @empty(triggerBody()?['ClosedDate']) |
| Settings row (Excel Online (Business) → List rows present in a table) | Location: People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |

✔ Check: Saved.

### STEP S1-18: Outcome, resolver and ticked checklist

Where: Inside Try

Composes, one Select, one Filter array.

| Outcome / Resolver | coalesce(triggerBody()?['Outcome']?['Value'], 'Completed') · coalesce(triggerBody()?['AssignedTo']?['DisplayName'], triggerBody()?['Editor']?['DisplayName']) |
| --- | --- |
| Today | convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']) |
| Checklist before | split(replace(coalesce(triggerBody()?['Checklist'], ''), decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) |
| Checklist after — From / Map | outputs('Checklist_before') · if(and(startsWith(item(), '[ ]'), or(contains(item(), '⚙ resolution'), not(equals(outputs('Outcome'), 'Completed')))), concat(if(equals(outputs('Outcome'), 'Completed'), '[x]', '[–]'), substring(item(), 3)), item()) |
| Still open — From / advanced | body('Checklist_after') · @startsWith(item(), '[ ]') |

✔ Check: On a DATA close: steps 03–05 become [x].

### STEP S1-19: Stamp Closed Date and post ✅

Where: Inside Try

Update item 'Stamp close' (required columns from trigger), then Comment pattern 'Resolved'.

| ClosedDate / Outcome Value | formatDateTime(outputs('Today'), 'yyyy-MM-dd') · outputs('Outcome') |
| --- | --- |
| Checklist (fx) | if(empty(triggerBody()?['Checklist']), '', join(body('Checklist_after'), decodeUriComponent('%0A'))) |
| NextAction | '' |
| Resolved text (Compose) | ✅ Resolved on @{formatDateTime(outputs('Today'), 'MMM d, yyyy')} by @{outputs('Resolver')}@{if(equals(outputs('Outcome'), 'Completed'), '', concat(' (Outcome: ', outputs('Outcome'), ')'))}@{if(greater(length(body('Still_open')), 0), concat(' — note: ', string(length(body('Still_open'))), ' sub-step(s) were still open'), '')} |

✔ Check: Comment reads '✅ Resolved on <date> by <assignee>'.

### STEP S1-20: Close-the-loop + People Ops summary

Where: Inside Try

Condition 'Close the loop?' → Send an email (V2). Condition 'Summary?' → Slack People Ops room.

| Close the loop? — Left (· is equal to · true) | or(equals(outputs('Config')?['CloseLoopEmail'], 'Yes'), not(equals(outputs('Outcome'), 'Completed'))) |
| --- | --- |
| Email To / Subject | coalesce(triggerBody()?['RequesterEmail'], triggerBody()?['Author']?['Email']) · Update on your HR request @{triggerBody()?['RequestId']} |
| Email Body | Hi @{triggerBody()?['RequesterName']}, @{if(equals(outputs('Outcome'), 'Completed'), concat('Good news — your request ', triggerBody()?['RequestId'], ' (', triggerBody()?['ChangeType']?['Value'], ') is complete.'), concat('Your request ', triggerBody()?['RequestId'], ' (', triggerBody()?['ChangeType']?['Value'], ') was closed as ', outputs('Outcome'), '. Your HR contact will follow up with the details.'))} Questions? Reply to this email or ask in #lane-people-talent. People Ops |
| Summary? — Left | equals(outputs('Config')?['PostSummaryToPeopleOps'], 'Yes') |
| Slack summary | :white_check_mark: *<@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}>* @{outputs('Code')} closed by @{outputs('Resolver')} (@{outputs('Outcome')}).@{if(greater(length(body('Still_open')), 0), concat(' :warning: ', string(length(body('Still_open'))), ' step(s) still open.'), '')} |

✔ Check: T05 passes.

### STEP S1-21: Payroll FYI (plan Flow 3) + Catch

Where: Inside Try → Condition 'Payroll FYI?'

Left (fx) and(equals(outputs('Config')?['NotifyPayrollOnClose'], 'Yes'), equals(outputs('Outcome'), 'Completed')) · is equal to · true → Slack post to the Payroll room. One-way — never waits for Payroll (D5).

Below Try: Catch pattern. (The Payroll part is tested in Sprint 2, T10.)

| Slack message (Payroll room) | :moneybag: *Extra pay submitted in Paycor* — <@{triggerBody()?['{Link}']}¦@{triggerBody()?['RequestId']}> Employee: @{triggerBody()?['EmployeeName']} (@{triggerBody()?['EmployeeId']}) • First date worked: @{formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d, yyyy')} • Pay period: @{concat(formatDateTime(triggerBody()?['EffectiveDate'], 'yyyy-MM'), if(lessOrEquals(dayOfMonth(triggerBody()?['EffectiveDate']), 15), ' (1-15)', ' (16-EOM)'))} Details: @{take(coalesce(triggerBody()?['Description'], ''), 600)} _FYI — please verify the earning in Paycor. No response needed._ |
| --- | --- |
| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: Saved.

### STEP S1-22: Run the Sprint 1 tests

Where: Test Pack

T05, T06 (and re-run T01–T04 if anything changed).

✔ Check: Gate G1 checklist complete.

## S1 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T01 | DATA — basic intake | Item created by Flow 0; Request = 'DATA — Employee Data Update — <name>'; HRC-00000N; Priority Routine; Received Date; SLA = next business day; 📥 comment with 'Info needed'; Slack ping; confirmation email listing what's needed. |
| T02 | Weekend SLA | Saturday submission → SLA = Tuesday. |
| T03 | DATA sub-steps | Checklist has 5 '[ ] 0n.' lines; 03–05 end with '⚙ resolution'; Next Action = '01. …'; 📋 comment lists the steps. |
| T04 | OTHER — catch-all | No checklist; '⚠️ … needs manual scoping' comment; Slack warning. |
| T05 | Pick up, tick, close | First Human Response stamped on pick-up; Checklist % 40; Next Action moves to 03; on close: Closed Date today, 03–05 [x], '✅ Resolved on <date> by <you>', close-the-loop email. |
| T06 | Live DATA | Same as T01–T05 with no manual fixes. |

## Gate — G1 — Plumbing proven

☐ T01–T06 pass

☐ One live DATA request by Johanna closed end to end

☐ A failure alert received from a Catch block

☐ Flows owned by the service account, not a personal one

# 8. S2 — Crawl complete — XPAY pilot + front door live

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 5 Approval Routing (HR stage for XPAY), Payroll FYI, LOA/offboarding checks, front door launch. | G1 passed. | Crawl |

### STEP S2-01: Create 'HR Change - 5 Approval Routing'

Where: Automated cloud flow

Trigger: When an item is created · List: HR Change Requests.

BEFORE Try (variables can't live in a scope): Initialize variable 'Outcome' (String) = Approved; 'History' (String) = empty.

Scope 'Try' + opening block, then Filter array 'Stages' and Condition 'Needs approval' (Left fx length(body('Stages')) · is greater than · 0). Everything below goes in its True branch.

| Settings row (Excel Online (Business) → List rows present in a table) | Location: People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |
| Stages — From (fx) / advanced | split(replace(coalesce(outputs('Config')?['ApprovalChain'], ''), ' ', ''), '>') · @not(empty(item())) |

✔ Check: XPAY → Stages = ["HR"]; DATA → empty, nothing happens.

### STEP S2-02: Mark waiting and loop the stages

Where: Needs approval → True

Excel List rows 'Approvers rows' (tblApprovers). Update item 'Mark pending'. Apply to each 'Each stage' over body('Stages') — ⚠️ Settings → Concurrency ON, degree 1.

Inside the loop: Condition 'Still approved' (variables('Outcome') is equal to Approved); S2-03 and S2-04 go in its True branch.

| Mark pending — ApprovalStatus / Status / WaitingOn | Pending · 2-Waiting · Approver |
| --- | --- |

✔ Check: Item shows 2-Waiting / Pending / Approver.

### STEP S2-03: Find the approver

Where: Still approved → True

Filter arrays 'This region' / 'Any region' (From fx outputs('Approvers_rows')?['body/value']), Compose 'Approver'.

| This region — advanced | @and(equals(item()?['Role'], items('Each_stage')), equals(item()?['Active'], 'Yes'), equals(toLower(trim(item()?['Region'])), toLower(trim(coalesce(triggerBody()?['Region']?['Value'], ''))))) |
| --- | --- |
| Any region — advanced | @and(equals(item()?['Role'], items('Each_stage')), equals(item()?['Active'], 'Yes'), equals(trim(item()?['Region']), '*')) |
| Approver (Compose) | if(equals(items('Each_stage'), 'Manager'), coalesce(triggerBody()?['ManagerEmail'], ''), coalesce(first(body('This_region'))?['ApproverEmail'], first(body('Any_region'))?['ApproverEmail'], '')) |

✔ Check: XPAY: Approver = the HR row's email.

### STEP S2-04: Ask, record, stop on reject

Where: Condition 'Approver found' (Left fx empty(outputs('Approver')) · is equal to · false)

True: Update item 'Show approver'; Approvals → Start and wait for an approval 'Approval' (Approve/Reject – First to respond); Append to string variable 'History'; Comment pattern 'Decision'; Condition 'Rejected?' (outputs('Approval')?['body/outcome'] is equal to Reject) → Set variable Outcome = Rejected.

False: Set variable Outcome = NoApprover; Slack alert to the People Ops room.

| Show approver — CurrentApprover | @{items('Each_stage')}: @{outputs('Approver')} |
| --- | --- |
| Approval — Title / Assigned to | @{items('Each_stage')} approval: @{triggerBody()?['ChangeType']?['Value']} — @{triggerBody()?['EmployeeName']} [@{outputs('Request_ID')}] · outputs('Approver') |
| Approval — Details | **Employee:** @{triggerBody()?['EmployeeName']} (@{triggerBody()?['EmployeeId']}) **Request:** @{triggerBody()?['ChangeType']?['Value']} • effective @{formatDateTime(triggerBody()?['EffectiveDate'], 'MMM d, yyyy')} **Requested by:** @{triggerBody()?['RequesterName']} @{triggerBody()?['Description']} |
| Approval — Item link / description | triggerBody()?['{Link}'] · Open @{outputs('Request_ID')} |
| History — value (end with Enter) | @{formatDateTime(convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']), 'yyyy-MM-dd')} @{items('Each_stage')} @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), 'approved', 'rejected')} by @{first(outputs('Approval')?['body/responses'])?['responder']?['displayName']}@{if(empty(first(outputs('Approval')?['body/responses'])?['comments']), '', concat(' — ', first(outputs('Approval')?['body/responses'])?['comments']))} |
| Decision text (Compose) | @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), '👍', '👎')} @{items('Each_stage')} @{if(equals(outputs('Approval')?['body/outcome'], 'Approve'), 'approved', 'rejected')} by @{first(outputs('Approval')?['body/responses'])?['responder']?['displayName']} |
| No approver — Slack message | :rotating_light: <@{triggerBody()?['{Link}']}¦@{outputs('Request_ID')}> needs a *@{items('Each_stage')}* approver but none was found (Manager email empty, or no active Approvers row for this role/region). |

✔ Check: Approval email arrives; decision comment appears.

### STEP S2-05: Save the result after the loop

Where: Needs approval → True, AFTER the loop

SharePoint Get item 'Request now'. Select 'Approval ticks'. Update item 'Save approval result' (required columns from Request now). Comment pattern 'Result'. Then Catch below Try.

| Approval ticks — From / Map | split(replace(coalesce(outputs('Request_now')?['body/Checklist'], ''), decodeUriComponent('%0D'), ''), decodeUriComponent('%0A')) · if(and(startsWith(item(), '[ ]'), contains(item(), '⚙ approval')), concat('[x]', substring(item(), 3)), item()) |
| --- | --- |
| ApprovalStatus Value | if(equals(variables('Outcome'), 'Approved'), 'Approved', if(equals(variables('Outcome'), 'Rejected'), 'Rejected', 'Needs approver')) |
| Status Value | if(equals(variables('Outcome'), 'Rejected'), '3-Resolved', if(equals(variables('Outcome'), 'NoApprover'), '2-Waiting', if(empty(outputs('Request_now')?['body/AssignedTo']), '0-New', '1-Assigned'))) |
| Outcome Value / WaitingOn Value | if(equals(variables('Outcome'), 'Rejected'), 'Rejected', outputs('Request_now')?['body/Outcome']?['Value']) · if(equals(variables('Outcome'), 'NoApprover'), 'Approver', null) |
| CurrentApprover / InternalNotes | '' · concat(coalesce(outputs('Request_now')?['body/InternalNotes'], ''), decodeUriComponent('%0A'), variables('History')) |
| Checklist | if(or(equals(variables('Outcome'), 'NoApprover'), empty(outputs('Request_now')?['body/Checklist'])), outputs('Request_now')?['body/Checklist'], join(body('Approval_ticks'), decodeUriComponent('%0A'))) |
| Result text (Compose) | @{if(equals(variables('Outcome'), 'Approved'), concat('🔓 Approved (', join(body('Stages'), ' → '), '). 🔒 steps can start now.'), if(equals(variables('Outcome'), 'Rejected'), '⛔ Rejected — closed as Rejected; the requester will be told.', '⚠️ Approval stopped: no approver found. Fix the manager email or the Approvers table, approve offline and log it in Internal Notes.'))} |
| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

✔ Check: T07: after approving, Approval Status = Approved and step 01 is [x].

### STEP S2-06: XPAY pilot tests

Where: Test Pack

Run T07, T08, T09, T10.

✔ Check: All pass.

### STEP S2-07: LOA, offboarding and ER paths

Where: Test Pack

Run T11, T12, T13.

✔ Check: All pass.

### STEP S2-08: Open the front door

Where: Slack + Outlook

Pin the FormUrl in #lane-people-talent with the announcement (Appendix D).

HR mailbox: automatic reply pointing to the form.

Tell managers: 'Not in the intake, does not exist.'

✔ Check: Pinned; auto-reply on; announcement sent.

### STEP S2-09: First real XPAY case

Where: Live

Next real extra-shift request end to end: HR approval → Paycor single event earning → close → Payroll FYI.

✔ Check: Gate G2 checklist complete.

## S2 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T07 | XPAY — HR approval | 2-Waiting / Pending / Approver; HR approval email; approve → Approved, step 01 [x], 🔓 comment, decision line in Internal Notes; Status 0-New (unassigned) or 1-Assigned. |
| T08 | XPAY — after cutoff | Intake comment and Slack show the pay period and ⚠️ after cutoff. |
| T09 | XPAY — rejected | 3-Resolved; Outcome Rejected; open steps [–]; requester email says it was closed as Rejected; NO Payroll FYI. |
| T10 | XPAY — Payroll FYI | One Payroll room message with the details; editing the closed item again doesn't re-post. |
| T11 | LOA | SLA blank ('Per policy'); Assigned To = CJ; Slack shows '(confidential — see list)'; ticking every step doesn't close it. |
| T12 | OFF-V | SLA Due Date = that Friday; 16 steps; 'Terminate in Paycor' line shows 📅 date; Priority Time-sensitive. |
| T13 | OFF-I and ER (sensitive) | Names withheld in Slack; Priority Urgent; ER routed to CJ with summary-only steps. |

## Gate — G2 — Front door live

☐ T07–T13 pass

☐ First real XPAY case approved, earning entered, closed, Payroll FYI posted

☐ Form pinned in #lane-people-talent; announcement sent

☐ HR mailbox auto-reply points to the form

# 9. S3 — Walk — approval chains + UAT

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| JOB, COMP, PTO (and REQ) chains switched on from Excel; UAT across every type. | G2 passed; approval matrix signed off. | Walk |

### STEP S3-01: Approval matrix sign-off

Where: Stakeholders

Written sign-off on who approves JOB, COMP, PTO, REQ by region.

✔ Check: Dependency Confirmed.

### STEP S3-02: Switch on the approval chains

Where: HR Change Reference.xlsx → Change Types + Approvers

ApprovalChain: JOB = 'Manager > Regional', COMP = 'Manager > Regional > HR', PTO = 'Manager' (REQ as signed off).

Add Approvers rows per region.

✔ Check: Next JOB request starts a Manager approval (no flow edit).

### STEP S3-03: Approval and config tests

Where: Test Pack

Run T14, T15, T16, T17, T22.

✔ Check: All pass.

### STEP S3-04: UAT with Johanna

Where: Every change type

Submit one of each type through the form; work and close each. Log issues in Notes.

✔ Check: Gate G3 checklist complete.

## S3 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T14 | JOB — two stages | Manager approval first; Regional only after it; both lines in Internal Notes. |
| T15 | COMP — reject at stage 2 | HR stage never sent; Rejected path as T09. |
| T16 | No approver | Approval Status = Needs approver; 2-Waiting; Slack alert. Restore the '*' row. |
| T17 | Next Action override | Your text stays until the tick, then Next Action moves to the next open step; at 100% '☑️ … ready to resolve'; Status unchanged. |
| T22 | Config without flow edits | SLA = 2 business days. Restore to 1. |

## Gate — G3 — Approvals live

☐ Matrix signed off; Approvers table filled per region

☐ T14–T17 and T22 pass

☐ UAT with Johanna on every change type

# 10. S4 — Walk — daily digest, cutoff reminder, hardening

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Flow 6; exception drill; two weeks of steady operation. | G3 passed. | Walk |

### STEP S4-01: Create 'HR Change - 6 Daily Digest + Cutoff Reminder'

Where: Scheduled cloud flow — every 1 day at 8:00 (your time zone)

Try: Settings row + Settings; Compose 'Today' and 'Today key'; Excel List rows 'Change types'; Filter 'Sensitive types'; Select 'Sensitive codes'; SharePoint Get items 'Open requests'.

| Today / Today key | convertFromUtc(utcNow(), outputs('Settings')?['TimeZone']) · formatDateTime(outputs('Today'), 'yyyyMMdd') |
| --- | --- |
| Sensitive types — From / advanced | outputs('Change_types')?['body/value'] · @equals(item()?['Sensitive'], 'Yes') |
| Sensitive codes — From / Map (text mode) | body('Sensitive_types') · item()?['Code'] |
| Open requests — Filter Query / Order By / Top Count | Status ne '3-Resolved' · SLADueDate asc · 5000 |

✔ Check: Run manually: Open requests returns your test items.

### STEP S4-02: Digest sections

Where: Inside Try

Five Filter arrays named exactly as below (From fx outputs('Open_requests')?['body/value']), and one Select per filter named '<filter> lines' (e.g. 'SLA overdue lines', From fx body('SLA_overdue')) with the same Map. Then Condition 'Weekday with news' → Slack People Ops room.

| Unassigned | @equals(item()?['Status']?['Value'], '0-New') |
| --- | --- |
| SLA overdue | @and(not(empty(item()?['SLADueDate'])), less(formatDateTime(item()?['SLADueDate'], 'yyyyMMdd'), outputs('Today_key'))) |
| Action due | @and(not(empty(item()?['NextActionDue'])), lessOrEquals(formatDateTime(item()?['NextActionDue'], 'yyyyMMdd'), outputs('Today_key'))) |
| Waiting | @equals(item()?['Status']?['Value'], '2-Waiting') |
| Exceptions | @not(empty(item()?['AutomationNote'])) |
| Line Map (text mode) | concat('• <', item()?['{Link}'], '¦', item()?['RequestId'], '> ', first(split(item()?['ChangeType']?['Value'], ' ')), ' — ', if(contains(body('Sensitive_codes'), first(split(item()?['ChangeType']?['Value'], ' '))), '(confidential)', item()?['EmployeeName']), ' — ', coalesce(item()?['AssignedTo']?['DisplayName'], 'unassigned'), if(empty(item()?['WaitingOn']?['Value']), '', concat(' — waiting on ', item()?['WaitingOn']?['Value'])), if(empty(item()?['NextAction']), '', concat(' — next: ', item()?['NextAction']))) |
| Weekday with news — Left (· is equal to · true) | and(greater(dayOfWeek(outputs('Today')), 0), less(dayOfWeek(outputs('Today')), 6), greater(add(add(add(length(body('Unassigned')), length(body('SLA_overdue'))), add(length(body('Action_due')), length(body('Exceptions')))), length(body('Waiting'))), 0)) |
| Slack message | :bar_chart: *HR requests — daily check* (@{length(outputs('Open_requests')?['body/value'])} open) @{if(empty(body('Unassigned_lines')), '', concat('*:white_circle: 0-New, not picked up*', decodeUriComponent('%0A'), join(body('Unassigned_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('SLA_overdue_lines')), '', concat('*:red_circle: SLA overdue*', decodeUriComponent('%0A'), join(body('SLA_overdue_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('Action_due_lines')), '', concat('*:large_yellow_circle: Next action due*', decodeUriComponent('%0A'), join(body('Action_due_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('Waiting_lines')), '', concat('*:hourglass: Waiting*', decodeUriComponent('%0A'), join(body('Waiting_lines'), decodeUriComponent('%0A')), decodeUriComponent('%0A')))}@{if(empty(body('Exceptions_lines')), '', concat('*:warning: Automation exceptions*', decodeUriComponent('%0A'), join(body('Exceptions_lines'), decodeUriComponent('%0A'))))} |

✔ Check: T18 passes.

### STEP S4-03: Payroll cutoff reminder

Where: Inside Try

Compose 'Cutoff days'; Select 'This month cutoffs' / 'Next month cutoffs' (Map text mode); Filter 'Remind today'; Condition (length > 0) → Slack managers channel. Then Catch (email only).

| Cutoff days (Compose) | createArray(int(outputs('Settings')?['CutoffDay1']), int(outputs('Settings')?['CutoffDay2'])) |
| --- | --- |
| This month cutoffs — Map | formatDateTime(addDays(startOfMonth(outputs('Today')), sub(item(), 1)), 'yyyy-MM-dd') |
| Next month cutoffs — Map | formatDateTime(addDays(startOfMonth(addToTime(outputs('Today'), 1, 'Month')), sub(item(), 1)), 'yyyy-MM-dd') |
| Remind today — From (fx) | union(body('This_month_cutoffs'), body('Next_month_cutoffs')) |
| Remind today — advanced | @equals(formatDateTime(outputs('Today'), 'yyyy-MM-dd'), formatDateTime(addDays(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1)), if(equals(dayOfWeek(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1))), 6), -1, if(equals(dayOfWeek(addDays(item(), mul(int(outputs('Settings')?['ReminderBusinessDays']), -1))), 0), -2, 0))), 'yyyy-MM-dd')) |
| Slack message (managers) | :alarm_clock: *Payroll cutoff is @{formatDateTime(first(body('Remind_today')), 'dddd, MMM d')}.* Any extra shifts or additional pay to report for this pay period? Submit them as *XPAY — Extra Shift / Additional Pay*: <@{outputs('Settings')?['FormUrl']}¦HR request form> |

✔ Check: T19 passes.

### STEP S4-04: Exception drill

Where: Flow 1

Run T20, then undo the change.

✔ Check: T20 = Pass.

### STEP S4-05: Two weeks of steady operation

Where: Views + digest

Use the digest every morning; redirect DM/email requests to the form.

End of week 2: review first-response times and SLA (All Open by SLA / Recently Closed).

✔ Check: Gate G4 checklist complete.

## S4 tests

| ID | Scenario | Expected |
| --- | --- | --- |
| T18 | Daily digest | One Slack post with the right sections; OFF-I / LOA / ER names show '(confidential)'. |
| T19 | Cutoff reminder | Managers channel reminder with the form link. Restore the setting. |
| T20 | Exception drill | Admin email with run link; Automation Note; item in Exceptions view and digest. Undo. |

## Gate — G4 — Operational

☐ T18–T20 pass

☐ Two weeks of digests reviewed

☐ No request handled outside the list in those two weeks

☐ First-response and SLA baseline reviewed (views)

# 11. S5 — Walk — downstream actions (dependency-driven)

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Jira, offboarding distro, Word letters, Monday board — each when its dependency is confirmed. | G4 passed; dependency confirmed. | Walk |

### STEP S5-01: Jira ticket for offboarding

Where: New flow or a branch in Flow 1

When IT confirms: on OFF-V / OFF-I create → Jira 'Create a new issue' (access + equipment) → add the issue link to Internal Notes → comment.

Set Auto = 'jira' on the 'Create Jira ticket' steps and tick them in the same flow.

✔ Check: A test OFF-V creates a Jira issue.

### STEP S5-02: Offboarding distro email

Where: Flow 1 branch

When the distro address is confirmed: OFF-V → email the distro at intake. OFF-I stays manual (timing-sensitive).

✔ Check: Test OFF-V emails the distro.

### STEP S5-03: Word letters

Where: Word Online (Business) → Populate a Microsoft Word template (premium)

Termination letter (OFF-I), comp change (COMP) and job change (JOB) confirmations. Save to the HR file; attach to the item.

✔ Check: Generated letter opens correctly.

### STEP S5-04: Monday.com payroll board + backfill link

Where: Monday connector

When confirmed: post OFF-V / OFF-I final pay and COMP changes to the payroll board; send the backfill link on OFF-V (or raise a REQ request).

✔ Check: Item appears on the board.

## Gate — G5 — per item

☐ Dependency confirmed in writing

☐ Built and tested on a test request

☐ Checklist step marked automated (Auto column)

# 12. S6 — Run — full audit + integrations

| Goal | Entry criteria | Phase |
| --- | --- | --- |
| Dashboard, in-Slack approvals, Paycor iPaaS, holiday-aware SLA. | G5 items as available. | Run |

### STEP S6-01: Dashboard

Where: List views → Power BI (optional)

Open by age, first response and SLA compliance, request-type breakdown.

### STEP S6-02: In-Slack approvals

Where: Bot token

Replace email approvals with Slack buttons once the bot token is approved.

### STEP S6-03: Paycor write-back

Where: Paycor iPaaS

Auto-write approved changes instead of manual entry.

### STEP S6-04: Holiday-aware SLA

Where: Reference workbook

Add tblHolidays and skip those dates in Flow 1.

### STEP S6-05: Email intake (optional)

Where: hr-ticketing-triage solution

If the team ever wants email intake back, add the message/conversation identifier columns and reuse the triage flow.

## Gate — Ongoing

☐ Each item ships with its own tests and a rollback note

# Appendix A–C — Reusable blocks

## Standard opening block

| Settings row (Excel Online (Business) → List rows present in a table) | Location: People Ops site · Document Library: Documents · File: HR Change/HR Change Reference.xlsx · Table: tblSettings |
| --- | --- |
| Settings (Compose) | first(outputs('Settings_row')?['body/value']) |
| Code (Compose) | first(split(triggerBody()?['ChangeType']?['Value'], ' ')) |
| Change type row (Excel → List rows present in a table) — Table: tblChangeTypes · Filter Query: | Code eq '@{outputs('Code')}' |
| Config (Compose) | first(outputs('Change_type_row')?['body/value']) |
| Request ID (Compose) | concat(outputs('Settings')?['RequestPrefix'], formatNumber(triggerBody()?['ID'], '000000')) |

## Comment pattern (post to the item's thread)

| <Name> text (Compose) — type the message; insert @{…} parts with fx | e.g. 📥 @{outputs('Request_ID')} received. |
| --- | --- |
| Post <name> (SharePoint → Send an HTTP request to SharePoint) — Method | POST |
| Uri | _api/web/lists/getbytitle('HR Change Requests')/items(@{triggerBody()?['ID']})/Comments |
| Headers | Accept = application/json;odata=nometadata · Content-Type = application/json;odata=nometadata |
| Body (fx) | setProperty(json('{}'), 'text', take(outputs('<Name>_text'), 1900)) |

## Try / Catch pattern

| Catch (Control → Scope) → ⋯ → Configure run after | Try: ☑ has failed ☑ has timed out (☐ is successful) |
| --- | --- |
| Failure alert (Office 365 Outlook → Send an email (V2)) — To | your admin email (type it — don't depend on Settings here) |
| Subject | [HR Change] @{workflow()?['tags']?['flowDisplayName']} failed |
| Body | Open the failed run: @{concat('https://make.powerautomate.com/environments/', workflow()?['tags']?['environmentName'], '/flows/', workflow()?['name'], '/runs/', workflow()?['run']?['name'])} |
| Flag the item (SharePoint → Update item, item-triggered flows only) — AutomationNote (fx) | concat('⚠️ ', workflow()?['tags']?['flowDisplayName'], ' failed ', formatDateTime(utcNow(), 'yyyy-MM-dd HH:mm'), ' UTC — see admin email') |

# Appendix D — Launch comms

#lane-people-talent announcement (pin it):

📣 *New: one front door for HR requests*
From today, every HR request — onboarding, job or pay changes, time off, leave, benefits, letters, questions, offboarding, extra shifts — goes through this form: <FormUrl>
• You'll get a confirmation with a ticket reference, a target date and what we need from you.
• If it needs approval, the approver gets it automatically.
• You'll hear back when it's done.
Requests sent by DM or email will be pointed back here — if it isn't in the intake, we can't track it. Thank you! — People Ops

HR mailbox automatic reply:

Thanks for reaching out to People Ops. HR requests are handled through our request form so nothing gets lost: <FormUrl>. For anything else, a member of the team will reply soon.

# Appendix E — Test pack

| ID | Sprint | Scenario | How | Expected |
| --- | --- | --- | --- | --- |
| T01 | S1 | DATA — basic intake | Submit the form: DATA, weekday. | Item created by Flow 0; Request = 'DATA — Employee Data Update — <name>'; HRC-00000N; Priority Routine; Received Date; SLA = next business day; 📥 comment with 'Info needed'; Slack ping; confirmation email listing what's needed. |
| T02 | S1 | Weekend SLA | Submit DATA on Saturday (or a Friday-evening test). | Saturday submission → SLA = Tuesday. |
| T03 | S1 | DATA sub-steps | Look at the T01 item. | Checklist has 5 '[ ] 0n.' lines; 03–05 end with '⚙ resolution'; Next Action = '01. …'; 📋 comment lists the steps. |
| T04 | S1 | OTHER — catch-all | Submit OTHER. | No checklist; '⚠️ … needs manual scoping' comment; Slack warning. |
| T05 | S1 | Pick up, tick, close | Assign yourself and set 1-Assigned; tick 01–02; set 3-Resolved. | First Human Response stamped on pick-up; Checklist % 40; Next Action moves to 03; on close: Closed Date today, 03–05 [x], '✅ Resolved on <date> by <you>', close-the-loop email. |
| T06 | S1 | Live DATA | Johanna submits and works a real request. | Same as T01–T05 with no manual fixes. |
| T07 | S2 | XPAY — HR approval | Submit XPAY (hourly $100, first date worked before this period's cutoff). | 2-Waiting / Pending / Approver; HR approval email; approve → Approved, step 01 [x], 🔓 comment, decision line in Internal Notes; Status 0-New (unassigned) or 1-Assigned. |
| T08 | S2 | XPAY — after cutoff | Submit XPAY with first date worked in a period whose cutoff has passed. | Intake comment and Slack show the pay period and ⚠️ after cutoff. |
| T09 | S2 | XPAY — rejected | Submit XPAY; reject it. | 3-Resolved; Outcome Rejected; open steps [–]; requester email says it was closed as Rejected; NO Payroll FYI. |
| T10 | S2 | XPAY — Payroll FYI | Close the T07 request. | One Payroll room message with the details; editing the closed item again doesn't re-post. |
| T11 | S2 | LOA | Submit LOA. | SLA blank ('Per policy'); Assigned To = CJ; Slack shows '(confidential — see list)'; ticking every step doesn't close it. |
| T12 | S2 | OFF-V | Submit OFF-V with Effective date = next Friday. | SLA Due Date = that Friday; 16 steps; 'Terminate in Paycor' line shows 📅 date; Priority Time-sensitive. |
| T13 | S2 | OFF-I and ER (sensitive) | Submit OFF-I and ER. | Names withheld in Slack; Priority Urgent; ER routed to CJ with summary-only steps. |
| T14 | S3 | JOB — two stages | Submit JOB (Manager email = you; Region with a Regional row). | Manager approval first; Regional only after it; both lines in Internal Notes. |
| T15 | S3 | COMP — reject at stage 2 | Approve Manager, reject Regional. | HR stage never sent; Rejected path as T09. |
| T16 | S3 | No approver | Submit JOB with a Region that has no Regional row and the '*' row set Active = No. | Approval Status = Needs approver; 2-Waiting; Slack alert. Restore the '*' row. |
| T17 | S3 | Next Action override | Type your own Next Action, then tick one more step. | Your text stays until the tick, then Next Action moves to the next open step; at 100% '☑️ … ready to resolve'; Status unchanged. |
| T18 | S4 | Daily digest | Run Flow 6 with open test items (overdue, 0-New, waiting, an exception). | One Slack post with the right sections; OFF-I / LOA / ER names show '(confidential)'. |
| T19 | S4 | Cutoff reminder | Set CutoffDay1 to a date ReminderBusinessDays business days ahead; run Flow 6. | Managers channel reminder with the form link. Restore the setting. |
| T20 | S4 | Exception drill | Point Flow 1's Slack step at a channel the service account can't post to; submit DATA. | Admin email with run link; Automation Note; item in Exceptions view and digest. Undo. |
| T21 | S0 | Permissions | A non-HR colleague submits the form, then tries the list URL. | Form works; list says they don't have access. |
| T22 | S3 | Config without flow edits | Change DATA's SLABusinessDays to 2 in Excel; submit DATA. | SLA = 2 business days. Restore to 1. |

# Appendix F — Plan traceability

| Project plan item | Where it lives in the build | Sprint |
| --- | --- | --- |
| Guiding principle — One front door | Microsoft Form pinned in #lane-people-talent; HR mailbox auto-reply points to it | S0, S2 |
| Guiding principle — Not in the intake, does not exist | Every case is a list item; views and digest only show list items | S2 |
| Guiding principle — Slack native first | Updated (D3): Microsoft-native for the record, Slack for visibility | S0 |
| Guiding principle — The list is the system of record | ONE SharePoint list with core columns (D1, D2) | S0 |
| Guiding principle — Templates do the thinking | Checklists table → Flow 2 posts the sub-steps | S1 |
| Guiding principle — The thread is the work log | Item comments: intake, checklist, approvals, resolution | S1 |
| Guiding principle — Offboarding is a path | OFF-V / OFF-I are change types on the same list and engine | S2 |
| Layer 1 — Intake + confirmation to submitter | Flow 0 (form → item) + Flow 1 (confirmation email with 'info needed', People Ops ping) | S1 |
| Layer 2 / Phase 1 — Thread-based checklist | Flow 2 checklist comment | S1 |
| Layer 2 / Phase 2 — True subtasks + progress | Checklist field [ ]/[x] + Flow 3 Checklist % and Next Action | S1 |
| Master template items never completed | Checklists table in the reference workbook | S0 |
| Intake fields — universal | Form questions 1–6 + list core columns | S0 |
| Intake fields — conditional by change type | Description + the change type's InfoNeeded prompt (form subtitle, confirmation email, intake comment) | S0, S1 |
| Change types A1–I | Mapped into 16 general HR types (PlanRef column): A1→OFF-V, A2→OFF-I, B→JOB, C→COMP, D→PAY, E→DATA, F→PTO, G→LOA, H→BEN, I→XPAY | S0 |
| List fields — Request ID … Completion date | Ticket Reference, Category, Status, Assigned To, SLA Due Date, Closed Date, Internal Notes (Jira link)… | S0 |
| Status labels 0–3 | Status choice (Statuses tab) | S0 |
| SLA targets by change type | Change Types table → Flow 1 SLA Due Date | S1 |
| Completion auto-comment (✅ Resolved on [date] by [assignee] + stamp date) | Flow 4 Close-out | S1 |
| Flow 1 — Intake Notification | Flow 1 (Flow 0 feeds it from the form) | S1 |
| Flow 2 — Checklist Router (paths + Other catch-all) | Flow 2 (one generic path reads the table; OTHER → 'needs manual scoping') | S1 |
| Flow 3 — Payroll Notification (Template I, not a gate) | Flow 4 Close-out, NotifyPayrollOnClose (D8) | S2 |
| Template I — HR approval → Paycor earning → resolve | XPAY: Flow 5 (HR stage) + checklist + Payroll FYI | S2 |
| Template I — right pay period; flag after cutoff | Flow 1 pay period + after-cutoff flag in the intake comment and Slack | S2 |
| Template G — route to CJ, stays open | LOA default assignee CJ; nothing auto-resolves; Next Action Due = expected return | S2 |
| Approval routing per approval matrix | Flow 5 + Approvers table; switched on after sign-off | S3 |
| Nice to add — cutoff reminder | Flow 6 cutoff reminder | S4 |
| Phase 3 — Dashboard view | Views + daily digest; Power BI later | S4, S6 |
| Phase 3 — Manager self-service form | Already delivered by the Microsoft Form front door; scope can widen | S2 |
| Phase 3 — Bot token / in-Slack approvals; Paycor iPaaS | Run backlog | S6 |
| Build order — E first, then I, then G | DATA end to end (S1), then XPAY pilot, then LOA (S2) | S1, S2 |
| Open question — Slack app vs Power Automate connector | Answered: connector (D11) | S0 |

# Appendix G — Dependencies

| Item | Owner | Status | Needed by |
| --- | --- | --- | --- |
| HR Change Reference.xlsx stored on the People Ops site | CJ | Ready (this kit) | S0 |
| People Ops service account (SharePoint + Slack connections) | CJ / IT | To confirm | S0 |
| Change types and form wording signed off | CJ / Johanna | To confirm | S0 |
| Approval matrix signed off by stakeholders | CJ | To confirm | S3 |
| Jira connector access + HR Jira project | IT | To confirm | S5 |
| Shared offboarding email distro exists and is current | CJ / Johanna | To confirm | S5 |
| Word termination letter template | CJ | To build | S5 |
| Monday backfill request form URL | Talent | To confirm | S5 |
| Payroll Monday board — column/item | Sydney / Sandra | To confirm | S5 |
| Paycor bot token / iPaaS | IT / Paycor CSM | Pending | S6 |

# Appendix H — The one list: HR Change Requests

Core columns only. Choices are on the List Fields tab of the reference workbook.

| Internal name | Display name | Type | Source | Set by |
| --- | --- | --- | --- | --- |
| Title | Request | Single line of text | Core | Flow 1: '<Change Type> — <Employee Name>' |
| RequestId | Ticket Reference | Single line of text | Core | Flow 1: HRC-000123 |
| ChangeType | Category | Choice | Core | Form |
| Priority | Priority | Choice | Core | Form, else the change type's default (Flow 1) |
| Status | Status | Choice | Core | HR (approvals flow sets 2-Waiting / result) |
| AssignedTo | Assigned To | Person | Core | HR, or the change type's default assignee (Flow 1) |
| RequesterName | Requester Name | Single line of text | Core | Flow 0 (form responder) |
| RequesterEmail | Requester Email | Single line of text | Core | Flow 0 (form responder) |
| EmployeeName | Employee Name | Single line of text | Plan universal | Form |
| EmployeeId | Employee ID | Single line of text | Plan universal | Form |
| ManagerEmail | Manager Email | Single line of text | Plan universal | Form (manager approvals route here) |
| Region | Region | Choice | Workflow | Form (picks the Regional approver) |
| EffectiveDate | Effective Date | Date only | Plan universal | Form (start date / last day / first date worked / leave start) |
| Description | Description | Multiple lines of text (plain) | Core | Form — everything request-specific lives here |
| ReceivedDate | Received Date | Date and time | Core | Flow 1 (= submission time) |
| SLADueDate | SLA Due Date | Date only | Plan | Flow 1 (from the change type) |
| FirstResponseDate | First Human Response | Date and time | Core | Flow 3 (first edit by a person that moves Status off 0-New) |
| NextAction | Next Action | Single line of text | Core | Flow 2/3 (first open checklist step); HR can overwrite |
| NextActionDue | Next Action Due | Date only | Core | Flow 1 (= SLA); HR updates |
| WaitingOn | Waiting On | Choice | Core (adapted) | HR with 2-Waiting (approvals flow sets 'Approver') |
| Checklist | Checklist | Multiple lines of text (plain) | Workflow | Flow 2 writes the sub-steps; HR ticks [ ] → [x] |
| ChecklistProgress | Checklist % | Number (0–100) | Workflow | Flow 3 |
| ApprovalStatus | Approval Status | Choice | Workflow | Flow 5 |
| CurrentApprover | Current Approver | Single line of text | Workflow | Flow 5 |
| Outcome | Outcome | Choice | Workflow | Flow 4 (Completed) / Flow 5 (Rejected) / HR (Withdrawn) |
| ClosedDate | Closed Date | Date only | Core | Flow 4 (auto-stamp) |
| InternalNotes | Internal Notes | Multiple lines of text (plain) | Core | HR; Flow 5 appends approval decisions |
| AutomationNote | Automation Note | Single line of text | Core (exceptions) | Catch blocks |

Inspiration columns left out on purpose:

Initial message identifier — Only needed for email intake (duplicate detection). Add back if email intake is ever turned on.

Conversation identifier — Same — email reply matching only.

Last inbound date — Same — tracks employee email replies. With form intake, follow-ups happen in Slack or the item comments.

# Appendix I — The front-door form

| # | Question | Type | Req. | Notes | List column |
| --- | --- | --- | --- | --- | --- |
| 1 | What do you need? | Choice (drop-down) | Yes | The Category values, exactly (see Change Types). | ChangeType |
| 2 | Employee name | Text | Yes | Who the request is about (can be you). | EmployeeName |
| 3 | Employee ID | Text | Yes |  | EmployeeId |
| 4 | Manager's email | Text | Yes | Manager approvals go here. | ManagerEmail |
| 5 | Region | Choice | Yes | Same values as the list's Region column. | Region |
| 6 | Effective date | Date | Yes | Start date, last day, first date worked or leave start — whichever fits. | EffectiveDate |
| 7 | How urgent is this? | Choice | No | Urgent; Time-sensitive; Routine. Blank = the change type's default. | Priority |
| 8 | Details | Long text | Yes | Subtitle: 'Tell us everything we need (we'll email you the checklist of what's needed for your request type). Please don't include bank account numbers, SSNs or medical details — we'll collect those securely.' | Description |

# Appendix J — Request types

| Code | Category | Group | Priority | SLA | Plan ref |
| --- | --- | --- | --- | --- | --- |
| ONB | ONB — Onboarding / New Hire | Employee lifecycle | Time-sensitive | Ready by start date | Effective date = start date. |
| JOB | JOB — Job / Status Change | Employee lifecycle | Routine | 2–3 business days | Planned chain (switch on at Sprint 3, after matrix sign-off): Manager > Regional |
| COMP | COMP — Compensation Change | Pay & time | Routine | 3–5 business days | Planned chain (switch on at Sprint 3): Manager > Regional > HR |
| PAY | PAY — Payroll / Banking / Tax | Pay & time | Time-sensitive | 1–2 business days | Manual verification by CJ or Johanna. |
| XPAY | XPAY — Extra Shift / Additional Pay | Pay & time | Time-sensitive | Before the payroll cutoff | HR approval live from Sprint 2 (pilot). Payroll gets an FYI at close — verifier, not a gate. |
| PTO | PTO — Time Off | Pay & time | Routine | 1–2 business days | Planned chain (switch on at Sprint 3): Manager |
| LOA | LOA — Leave of Absence / Accommodation | Benefits & leave | Time-sensitive | Per policy | Routes to CJ. Stays open until return is confirmed — set Next Action Due to the expected return. Sensitive. |
| BEN | BEN — Benefits / Life Event | Benefits & leave | Routine | 2–3 business days |  |
| DATA | DATA — Employee Data Update | Service & records | Routine | 1 business day | Build and test this path first (Sprint 1). |
| VER | VER — Verification / Letter | Service & records | Routine | 1–2 business days |  |
| TRN | TRN — Training / Credentialing | Service & records | Routine | 2–3 business days |  |
| POL | POL — Policy / General HR Question | Service & records | Routine | 1–2 business days | The 'Reply to the requester' step is the close-the-loop. |
| ER | ER — Employee Relations Concern | Employee relations | Urgent | Personal contact within 1 business day | Sensitive. Keep only a summary on the list; details go to the restricted case file. |
| REQ | REQ — Hiring Requisition / Backfill | Employee lifecycle | Routine | 2–3 business days | Approval chain to be confirmed with the matrix. |
| OFF-V | OFF-V — Offboarding (Voluntary) | Employee lifecycle | Time-sensitive | Same day intake, executed by last day |  |
| OFF-I | OFF-I — Offboarding (Involuntary) | Employee lifecycle | Urgent | Same day intake, executed by last day | Sensitive: employee name withheld from Slack and the digest. |
| OTHER | OTHER — Something else | Service & records | Routine | Needs manual scoping | No checklist on purpose: the router posts 'needs manual scoping'. |